NeuroNetworks AI Ed

Learn · Develop · Create

3D and motion lab operating manual

How to plan, build, connect, test and ship 3D and animation on neuronetwrks.com and the NeuroMind Lab using Claude Code, Blender, Three.js and React Three Fiber, Motion for React, Rive and Spline.

Version v01 · 15 October 2026

Prices and tool facts checked against official sources on 15 October 2026. Exchange rate used: 1 USD = ₹95.16.

Markdown copy: docs/workflow/ in the NeuroNetwrks.com repository.

Contents

Start here: the short version	4

1. Tool master guide	5

The six tools in one sentence each	5

Four kinds of job, and which tool owns each	5

What is already true in our projects	6

Tool responsibility matrix	6

2. Integration guide	12

How to read each connection	12

A. Claude Code → Spline	12

B. Blender → Spline	13

C. Blender → Three.js / React Three Fiber	14

D. Spline → React	17

E. Rive → React	19

F. Motion for React	21

G. Claude Code → all tools	22

3. Asset pipeline guide	24

Five kinds of file	24

Folder structure: website repo (huss2003/NeuroNetwrks.com)	24

Folder structure: lab repo (huss2003/Neuromind-lab)	25

Naming conventions	25

The asset manifest	25

Size budgets (starting points, adjust after measuring)	27

The flow for one 3D asset (website)	27

Backups	27

Licence note on Blender scripts	27

4. Step-by-step implementation roadmap	28

Overview	28

Phase 0: audit and preparation	28

Phase 1: visual identity	29

Phase 2: signature 3D asset	29

Phase 3: motion system	29

Phase 4: website implementation	30

Phase 5: student lab implementation	30

Phase 6: integration	31

Phase 7: performance and QA	31

Phase 8: production release	31

5. Practical tutorials	33

Tutorial 1: Blender — export a model for the web	33

Tutorial 2: Spline — design a scene and embed it (optional tool)	34

Tutorial 3: Rive — a grade badge driven by data	35

Tutorial 4: Motion for React — animate the result panel	36

Tutorial 5: Three.js and React Three Fiber — load a model safely	37

Tutorial 6: Claude Code — run one safe change end to end	39

6. Decision matrix	40

Quick table	40

1. An impressive 3D hero section	40

2. A custom, detailed software-architecture model	41

3. Scroll-triggered animation	41

4. A button that changes with student progress	41

5. Student rotates and explores a 3D database architecture	41

6. Code editor and terminal interface	42

7. Animation when the practical exam is passed	42

8. A slow 3D scene on student laptops	42

9. Change a visual component across the whole app	43

10. Animation responding to live grading results	43

7. Production QA checklist	44

Targets	44

1. Performance	44

2. Slow network	44

3. Low-end laptops	45

4. Keyboard navigation	45

5. Reduced motion	45

6. Loading and error states	45

7. 3D asset loading	45

8. Animation smoothness	45

9. Stability	46

10. Lab regression	46

11. Accessibility	46

12. Website-specific	46

The QA report	46

8. Cost breakdown in INR	48

How the numbers were worked out	48

1. Free tools (₹0)	48

2. Paid design-tool subscriptions (optional)	49

3. Hosting and running costs (needed regardless of design tools)	50

4. One-time asset production	51

5. Potential API and runtime charges	51

6. Recommended smallest practical stack	51

7. Total cost of ownership note	52

9. Claude Code operating instructions	53

The ten rules	53

Repo-specific rules Claude Code must respect	53

The standard session, step by step	54

Example prompts	54

The verification checklist Claude Code must complete	55

Warning signs: stop and ask	55

Tools Claude Code can use, and what still needs you	56

10. Final end-to-end checklist	57

A. Before anything starts	57

B. Concept	57

C. Brief	57

D. Create the asset	57

E. Export and optimise	57

F. Integrate	58

G. Test	58

H. Review	58

I. Release	58

J. After release	58

Appendix: sources and verification log	60

Page numbers are refreshed when Word opens the file. To refresh them yourself, right-click the list and choose "Update field".

How to use this manual

Read "Start here" first. It is one page. Then read the part you need today. You do not have to read the whole manual in order.

Each part starts in plain language. Technical detail comes after, for Claude Code or a developer. When a sentence says verified, it was checked against the official page linked next to it on 15 October 2026. When it says unverified, we could not confirm it and you should check before relying on it. When it says suggested workflow, it is our advice, not a feature of the tool.

# Start here: the short version

What you already have. The website already shows real 3D. Blender builds the model from a script, a free tool shrinks the file, and Three.js draws it in the browser only on capable desktop computers. Everyone else sees a still image. This works today. Keep it.

The smallest stack that does the job. Blender (free) plus Three.js (free) covers the website. Motion for React (free) and, later, Rive (free to start) cover the student lab. Claude Code (already paid for in your Claude Max plan) writes and tests the code. Spline is optional. Pay for Spline or Rive only when a specific need appears, such as wanting to design 3D scenes yourself without code.

Who does what.

| Job | Tool |
| --- | --- |
| Make a detailed 3D model (architecture, robot, pipeline) | Blender |
| Design a 3D scene by hand, visually, without code | Spline (optional) |
| Animate a small interactive graphic that reacts to a student (pass, fail, progress) | Rive |
| Animate page elements in the React lab (panels, lists, page changes) | Motion for React |
| Show and control 3D in the browser | Three.js on the website; React Three Fiber in the lab |
| Write the code, connect everything, test, take screenshots | Claude Code |

Five rules that protect the business.

- Never let 3D or animation block the code editor, the terminal, or grading in the lab. They are extras. They must be optional.

- Never make an export the only copy. Keep the .blend, .spline or .riv source file in the repo or in shared storage.

- Measure speed; do not guess. Use Lighthouse and Playwright before every release.

- Respect "reduce motion" settings and keyboard users on every animated element.

- Work in small branches with Claude Code in plan mode first. Never rebuild a feature that already works.

Decisions only you can make (before the visual upgrade starts).

- The lab's design tokens in docs/04-ui-ux/DESIGN_SYSTEM.md (v0.1.0) do not match the real frontend/src/styles.css. Choose which one is correct.

- The lab is branded "NeuroMind Lab". The company is "NeuroNetworks AI Ed". Confirm whether "NeuroMind Lab" stays as the product name.

- The website's CLAUDE.md still describes an Astro and Cloudflare stack and says "one WebGL object maximum". The live site is a Python static generator on Vercel with two approved WebGL objects (the AI/ML card and NN-Bot). Update CLAUDE.md so it matches reality.

- Vercel's free Hobby plan is for non-commercial use only. A business website and a paid course lab need the Pro plan. Check which plan your Vercel team is on.

What to do this week. Finish NN-Bot and the 11 Blender models using the pipeline that already works (Part 4, phases 2 and 4). Do not add Spline, Rive or React to the website.

# 1. Tool master guide

This part explains what each of the six tools is for, what it must never be used for, and how its output reaches the next tool. Read the plain-language summary first. The responsibility matrix after it is the reference you and Claude Code check before starting any task.

## The six tools in one sentence each

| Tool | In plain language |
| --- | --- |
| Claude Max + Claude Code | Your engineer. It reads the code, writes new code, runs tests, takes screenshots and explains what it did. It does not draw. |
| Spline | A 3D design app in the browser or desktop where you can build and animate a scene by hand, then put it on a web page. Optional for us. |
| Blender | A free, professional 3D studio. It makes detailed models, materials, rigs and animations, and exports them as web-ready files. Our main 3D source. |
| Motion for React | A free code library that animates parts of a React page: panels sliding, lists reordering, pages changing. Lab only. |
| Rive | A design app plus a free player for small interactive animations driven by a "state machine", for example a badge that reacts to pass or fail. Lab only, later. |
| Three.js + React Three Fiber | Free code libraries that draw 3D in the browser. Three.js is used directly on the website. React Three Fiber is the React version for the lab. |

## Four kinds of job, and which tool owns each

It helps to sort the tools by the kind of work they do. Most mistakes come from asking a tool to do a job from a different column.

| Kind of job | What it means | Tools |
| --- | --- | --- |
| Create visual assets | Make the thing people look at: a 3D model, its materials, its shape | Blender (main), Spline (optional, visual design) |
| Animate assets | Make an asset or interface element move or react | Rive (state-driven 2D graphics), Motion for React (React interface elements), Blender (baked 3D animation such as NN-Bot's walk), CSS (website) |
| Implement application behaviour | Decide when things load, what happens on click, how 3D connects to grading, routing or data | Three.js, React Three Fiber, React code, all written and tested by Claude Code |
| Build the production interface | The real pages and lab screens students and parents use, with accessibility, speed and tests | Python static generator + vanilla JS (website); React + Vite + TypeScript (lab). Claude Code does the work; Playwright, axe and Lighthouse check it. |

A design tool never ships to production on its own. Something always has to export a file and write code to load it. That step is manual and must be tested.

## What is already true in our projects

- Website (neuronetwrks.com, repo huss2003/NeuroNetwrks.com): a Python generator (tools/preview-gen/build.py) writes static HTML into site-preview/, deployed on Vercel. No React. Three.js is already used for one card (AI/ML) through a lazy-loaded module (assets/aiml3d.js). NN-Bot and 11 Blender models are in progress.

- Lab (repo huss2003/Neuromind-lab): React 19 + Vite + TypeScript. No animation library and no 3D yet. Monaco code editor, Pyodide practice runs, server-side grader.

This is why the matrix below says "website" or "lab" for each tool. Using a React-only tool on the website would mean adding React to a site that does not need it.

## Tool responsibility matrix

Each table below is one row of the matrix, turned sideways so it can be read on A4. Costs are monthly, checked on 15 October 2026, converted at ₹95.16 per US dollar before GST. See Part 8 for the full cost breakdown and sources.

### Claude Max + Claude Code

| Field | Detail |
| --- | --- |
| Tool | Claude Max subscription with Claude Code (terminal, desktop app or web) |
| Primary purpose | Plan, write, test and debug all code; write briefs and asset manifests; run checks; report honestly what was run |
| Exact tasks | Read each repo's CLAUDE.md and AGENTS.md; propose a plan in plan mode; write Blender Python scripts; run gltf-transform; write the Three.js loader, React components, Rive and Motion wiring; write Playwright and Vitest tests; take screenshots; run Lighthouse and axe; open small pull requests |
| Must not be used for | Inventing facts, prices or features; pushing to main or deploying without your approval; rebuilding working features; changing grading, auth or database rules as a side effect of visual work; claiming something works without running it |
| Inputs | Your brief in plain language, the repo, asset source files, the asset manifest, screenshots |
| Outputs | Code changes on a branch, scripts, compressed exports, test results, screenshots, a written summary |
| File formats | .py, .js, .ts, .tsx, .css, .json, .md, .png screenshots |
| How output reaches next tool | Git branch and pull request; Vercel preview deployment; files in docs/3d/ or the lab's asset folder |
| When to use | Every code task, every integration, every check |
| When not to use | To "design by eye" a scene that you want to shape yourself (use Spline or Blender by hand), or to make visual decisions that belong to you |
| Estimated cost | Already owned. Max is listed "from $100" per month (claude.com/pricing). Excluded from new costs. |
| Common mistakes | Big, vague prompts; skipping plan mode; letting it add dependencies freely; not asking for screenshots; accepting "it should work" |
| Quality checks before proceeding | Plan approved by you; tests passed before and after; screenshots at 390×844 and 1440×900 reviewed; Lighthouse and axe run; summary lists what was not run |

### Spline (optional)

| Field | Detail |
| --- | --- |
| Tool | Spline, browser and desktop 3D design app (spline.design) |
| Primary purpose | Designing and animating a 3D scene visually, by hand, when you (not code) want to control the look |
| Exact tasks | Import a Blender GLB or FBX; arrange camera, lights and materials; add states and events (hover, click); export as Viewer embed, public URL or code |
| Must not be used for | The only copy of a model (keep the Blender source); the LCP element of any page; anything in the lab's editor, terminal or grading path; heavy scenes on mobile |
| Inputs | GLB/GLTF, FBX, OBJ, STL, PNG, JPG, SVG (partial), MP4, MP3, WAV (verified: Spline import docs) |
| Outputs | Hosted scene URL, <spline-viewer> embed, code export (Vanilla JS, Three.js, React, Next.js, react-three-fiber), GLB/GLTF, USDZ, images, video (verified: export as code) |
| File formats | .spline (editable source), .splinecode (runtime scene file), .glb |
| How output reaches next tool | Manual: you click Export in Spline, then Claude Code adds the embed or package to the page. Nothing syncs automatically. |
| When to use | Only if you want to design a 3D scene yourself, visually, and accept a paid plan to remove the watermark |
| When not to use | When Blender + Three.js already does the job (true today on the website); for detailed engineering models; on low-end devices |
| Estimated cost | Free (watermark on web exports). Hobby $12 per seat per month yearly ≈ ₹1,142; Pro $25 yearly ≈ ₹2,379; code-export download from Pro (spline.design/pricing) |
| Common mistakes | Assuming an exported GLB keeps Spline interactions (it does not: glTF export docs); loading the scene from Spline's servers on a page that must be fast; more than 3 embeds per page |
| Quality checks before proceeding | Fewer than 3 lights; compression set to "Performance"; Performance Panel size checked; poster image ready; works with reduced motion |

### Blender

| Field | Detail |
| --- | --- |
| Tool | Blender 5.1, free and open source (blender.org); we also run it headless as a Python module (pip install bpy==5.1.2) |
| Primary purpose | Making detailed 3D models, materials, rigs and baked animations; the master source for all 3D |
| Exact tasks | Model the 11 program objects and NN-Bot; set Principled BSDF materials; rig and animate (Idle, Walk, Wave, Jump, LookAround); render transparent preview PNGs (Cycles); export GLB |
| Must not be used for | Interactive logic (that belongs in code); final web compression (use gltf-transform); 2D interface animation |
| Inputs | Your brief and references, Claude-written Python scripts in tools/blender/ |
| Outputs | .blend source, .glb export, preview.png poster |
| File formats | .blend, .glb (glTF Binary), .gltf, .png, .webp |
| How output reaches next tool | Script writes to docs/3d/<asset>/; npx @gltf-transform/cli meshopt compresses into tools/preview-gen/assets/; Three.js loads it |
| When to use | Every custom 3D model, especially software-architecture objects and NN-Bot |
| When not to use | For a quick visual experiment you want to click together yourself (Spline is faster to learn), or for 2D feedback animation (Rive) |
| Estimated cost | ₹0. GPL, free for commercial use; "What you create with Blender is your sole property" (blender.org licence) |
| Common mistakes | Exporting with unapplied scale; forgetting to stash actions so only one animation exports; huge textures; materials built from nodes glTF cannot read; unnamed objects code cannot find |
| Quality checks before proceeding | Every object has a stable name; applied transforms; triangle count noted; gltf-transform inspect run; preview PNG looks right; .blend saved next to the GLB |

### Motion for React

| Field | Detail |
| --- | --- |
| Tool | Motion for React, npm package motion, imported from "motion/react" (motion.dev install) |
| Primary purpose | Animating React interface elements in the lab: entry, exit, layout changes, hover, scroll |
| Exact tasks | Page and panel transitions with AnimatePresence; result panel entrance; outline progress; hover and tap feedback; reduced-motion handling with MotionConfig |
| Must not be used for | The website (no React there; use CSS); 3D (use React Three Fiber); illustrated character animation (use Rive); delaying any result text |
| Inputs | React components, design tokens in frontend/src/styles.css |
| Outputs | Animated React components |
| File formats | .tsx |
| How output reaches next tool | Normal code in the lab repo, tested by Vitest and Playwright |
| When to use | When a lab element appears, disappears or moves and a plain CSS transition is not enough (exit animations, layout reflow) |
| When not to use | When one CSS transition does the job; on the marketing site |
| Estimated cost | ₹0. MIT licence (GitHub). Motion+ is a separate paid tier; we do not need it. |
| Common mistakes | Importing the full motion component everywhere (about 34 KB) instead of m with LazyMotion (about 4.6 KB plus features) (bundle size docs); forgetting key inside AnimatePresence; animating layout on every render |
| Quality checks before proceeding | Bundle size compared before and after; reduced-motion test passes; no layout shift (CLS); focus stays where it should |

### Rive

| Field | Detail |
| --- | --- |
| Tool | Rive editor (rive.app) and its React runtime (@rive-app/react-webgl2, react-canvas or react-canvas-lite) |
| Primary purpose | Small interactive vector animations whose state is driven by app data: pass, fail, progress, onboarding |
| Exact tasks | Design a badge or mascot; build a state machine; expose view-model properties (data binding); export .riv; Claude Code wires it to real lab events |
| Must not be used for | 3D models; long video-like sequences; anything the student must see to understand a result (text stays the source of truth); the website |
| Inputs | Your sketch, the brand palette, a list of states the code will send |
| Outputs | .riv runtime file |
| File formats | .rev (editor backup, unverified file name; keep the Rive project in your Rive account plus a downloaded backup), .riv (runtime) |
| How output reaches next tool | Manual: export .riv from the Rive editor; save into the lab repo; Claude Code loads it with useRive |
| When to use | When a lab element must react to several states and a CSS animation would be messy |
| When not to use | For a single fade or slide (Motion or CSS); before the grading flow is stable |
| Estimated cost | Runtime free (MIT, rive-react). Editor Free exports .riv with a Rive splash screen; Cadet $9 per seat per month ≈ ₹856 removes it (rive.app/pricing) |
| Common mistakes | Using the deprecated "inputs" API in new work (Rive docs: "DEPRECATED: Use Data Binding instead of Inputs"); a container with no height; letting the animation decide pass or fail |
| Quality checks before proceeding | Property names match the contract; reduced-motion shows a still frame; text result still shown; file size noted |

### Three.js + React Three Fiber

| Field | Detail |
| --- | --- |
| Tool | Three.js (MIT, GitHub); React Three Fiber v9 for React 19 (R3F install); drei helpers |
| Primary purpose | Drawing and controlling 3D in the browser |
| Exact tasks | Website: load GLB with GLTFLoader + MeshoptDecoder, light with RoomEnvironment, animate parts, play NN-Bot actions with AnimationMixer, pause off-screen. Lab: an optional rotatable architecture explorer with useGLTF and orbit controls |
| Must not be used for | Text, buttons or forms (use HTML); the LCP element; the code editor or terminal; anything that blocks grading |
| Inputs | Compressed .glb from Blender; app state (lab) |
| Outputs | A <canvas> with interactive 3D, plus a poster fallback |
| File formats | .js, .tsx, .glb |
| How output reaches next tool | Bundled by esbuild (website: assets/aiml3d.js) or Vite (lab); deployed on Vercel |
| When to use | Every time 3D must appear in the browser and we own the model |
| When not to use | Low-end devices, reduced motion, Save-Data, no WebGL: show the poster instead |
| Estimated cost | ₹0 |
| Common mistakes | Forgetting setMeshoptDecoder for meshopt files (GLTFLoader docs); animating quantised nodes without respecting their stored scale (a real bug we hit); no pause off-screen; DPR uncapped |
| Quality checks before proceeding | Loads only after intersection; poster shows first; DPR capped at 1.75; JS budget respected; frame rate checked on a 4-core laptop |

# 2. Integration guide

This part explains how work moves between tools. No two of these tools connect automatically. Every connection below needs at least one manual export, a file saved in the right folder, and code that Claude Code writes and tests. Each connection is described with the same ten points so you can compare them.

## How to read each connection

| # | Point | What it answers |
| --- | --- | --- |
| 1 | Tool used first | Where the work starts |
| 2 | What to create | The thing you make in that tool |
| 3 | Export or integration method | How it leaves the first tool |
| 4 | Exact format or mechanism | The file type or package |
| 5 | How it is imported next | How the next tool or the code picks it up |
| 6 | Configuration | Settings that matter |
| 7 | How to verify | How you know it worked |
| 8 | What can break | Common failures |
| 9 | Fixes | What to do when it breaks |
| 10 | Maintainability | How to keep it working next year |

## A. Claude Code → Spline

In plain language. There are two different things people mean by "Claude and Spline". First, Spline has its own AI features inside its editor. Second, Claude Code can write the website or lab code that shows a Spline scene you already made. There is now also a third, newer route: Spline's desktop app includes an MCP server that lets Claude Code operate the Spline editor directly (verified on Spline's MCP server page, 15 October 2026). We have not tested that route ourselves. Treat it as optional and experimental for this project.

### What exists, verified

- Spline AI inside the editor. AI 3D Generation turns text or a 2D image into a 3D model, using monthly AI credits that come with paid plans (AI 3D generation). The AI Agent "builds and edits 3D scenes through the editor's own commands", and its edits appear in normal undo history (AI agent). Credits per month: Hobby 2,000, Pro 3,000, Max 10,000 (pricing).

- Spline MCP server. Runs inside the Spline desktop app on macOS or Windows, on 127.0.0.1, with no tokens. It "connects AI coding tools like Claude, Cursor, Codex, and Antigravity directly to your Spline editor." It can inspect objects, run scene edits, set the camera and capture screenshots. It registers itself for Claude Code in ~/.claude.json. The desktop app must stay open; calls time out after about 60 seconds; only one editor connection is active at a time. The page does not state a plan requirement (unverified whether the free plan works).

- Code that shows an existing scene. Claude Code writes the <spline-viewer> embed or the @splinetool/react-spline component. This is ordinary code work and needs no Spline AI.

### The ten points

| Point | Answer |
| --- | --- |
| 1. Tool used first | Spline (you design) or Claude Code via the Spline MCP server (experimental) |
| 2. What to create | A Spline scene with named objects, states and events |
| 3. Export or integration method | You click Export in Spline: Viewer, Code (Vanilla JS or React), or download .splinecode |
| 4. Exact format or mechanism | <spline-viewer> web component; @splinetool/runtime; @splinetool/react-spline; .splinecode file |
| 5. How it is imported next | Claude Code adds the embed or component to a page and lazy-loads it |
| 6. Configuration | Lazy loading on; logo setting per plan; "Performance" geometry compression; scene URL or self-hosted file path |
| 7. How to verify | Playwright screenshot; network panel shows scene loads only when visible; Lighthouse score unchanged |
| 8. What can break | CORS errors from the hosted scene; runtime and React package version mismatch; Spline watermark on Free; scene too heavy on mobile |
| 9. Fixes | Self-host the .splinecode file (react-spline README); install both packages at matching versions; upgrade plan only if the watermark matters; show a poster on mobile |
| 10. Maintainability | Keep the .spline file name and version in the asset manifest; note which Spline account owns it; re-export after every edit and re-test |

Rule for Claude Code: if you use the Spline MCP server, never let it overwrite a scene without a saved duplicate first. Its edits are real editor edits.

## B. Blender → Spline

In plain language. You can build a model in Blender and then open it in Spline to arrange it, light it and add hover or click reactions without code. Do this only when you want to design the interaction yourself. If the model only needs to sit on the website and turn, skip Spline and load it with Three.js, which we already do.

### When to import into Spline versus load directly on the web

| Situation | Choose |
| --- | --- |
| Model shown on the website with simple motion we code (AI/ML card, NN-Bot) | Blender → Three.js directly |
| You want to try layouts, lights and hover states yourself, visually | Blender → Spline |
| Model must react to lab data (grading, progress) | Blender → React Three Fiber in the lab |
| A quick concept to show someone before building it properly | Blender → Spline, then rebuild in Three.js if approved |

### The ten points

| Point | Answer |
| --- | --- |
| 1. Tool used first | Blender |
| 2. What to create | A clean model with applied transforms, named objects, Principled BSDF materials, and optionally skeletal animation |
| 3. Export or integration method | File > Export > glTF 2.0 in Blender, then drag the file into Spline or use Spline's Import (Ctrl+O / Cmd+O) |
| 4. Exact format or mechanism | GLB or GLTF (also FBX, OBJ, STL) — verified on Spline import docs |
| 5. How it is imported next | In Spline the object appears in the scene; animations appear in the right sidebar (animated objects) |
| 6. Configuration | Export one animation per file if you need several in Spline (the docs say export each as a separate file and add with "+"); keep textures small; triangulate dense meshes |
| 7. How to verify | Model looks the same as Blender's preview; animations play in Spline; Spline Performance Panel shows an acceptable export size |
| 8. What can break | Materials look different (Spline uses its own material layers); shape-key (morph) animation support is not documented on that page (unverified); huge files from un-decimated meshes |
| 9. Fixes | Rebuild the look in Spline's materials; bake complex shading to a texture in Blender; use Decimate or remodel before export |
| 10. Maintainability | The .blend stays the master. Spline is a downstream copy. Record both in the manifest with matching version suffixes (-v03). |

### Geometry and texture optimisation before Spline

- Remove hidden faces and unused objects. Apply modifiers.

- Keep textures at 1024 or 2048 pixels, not 4096, unless you can see the difference.

- Spline's own advice: fewer than 3 lights, 1 to 2 subdivision levels, geometry compression set to "Performance" (Spline optimisation).

### Spline → back out to glTF: what is lost

Spline can export GLB, but only basic geometry, the colour layer of materials, and position, rotation and scale animation survive. States, events, interactivity, lighting and post-processing are not exported (glTF export). So Spline is not a good middle step if the final destination is Three.js.

## C. Blender → Three.js / React Three Fiber

In plain language. This is the route we already use on the website. Blender makes the model, a free command shrinks it, and Three.js draws it. The lab can use the same files later through React Three Fiber.

### The pipeline we run today (website)

- python tools/blender/ai_ml_pipeline.py --out docs/3d/ai-ml-training-pipeline builds the model with the Blender Python module (bpy==5.1.2) and writes .blend, .glb and a transparent Cycles preview.png.

- npx @gltf-transform/cli meshopt docs/3d/ai-ml-training-pipeline/ai-ml-training-pipeline.glb tools/preview-gen/assets/ai-ml-training-pipeline.glb compresses the geometry (1.06 MB → 293 KB in our case).

- tools/preview-gen/aiml3d.src.js loads it with GLTFLoader + MeshoptDecoder, lights it with RoomEnvironment, uses NeutralToneMapping, caps the device pixel ratio at 1.75 and pauses when off-screen. esbuild bundles it to assets/aiml3d.js (about 166 KB gzip).

- site.js loads that bundle with import() only when the card nears the viewport on capable desktops. It is skipped for reduced motion, Save-Data, 4 or fewer CPU cores, 4 GB or less memory, screens narrower than 760 px, and no WebGL. Those visitors see a WebP poster.

### The ten points

| Point | Answer |
| --- | --- |
| 1. Tool used first | Blender (by hand or by Claude-written Python script) |
| 2. What to create | Model with stable object names, applied transforms, Principled BSDF materials, stashed actions for each animation |
| 3. Export or integration method | glTF 2.0 exporter, then gltf-transform compression |
| 4. Exact format or mechanism | .glb with EXT_meshopt_compression (or Draco) |
| 5. How it is imported next | GLTFLoader + setMeshoptDecoder (website); useGLTF from drei (lab) |
| 6. Configuration | Blender export: glTF Binary, Y Up, Apply Modifiers, Images WebP or JPEG, animation mode Actions or NLA Tracks. Runtime: DPR cap, environment light, tone mapping, pause off-screen |
| 7. How to verify | npx @gltf-transform/cli inspect file.glb; Playwright screenshot with SwiftShader; compare against preview.png; check frame rate and JS size |
| 8. What can break | Only one animation exported; meshopt file loads blank (decoder missing); parts jump in size when animated (quantisation scale); colours too dark or washed out |
| 9. Fixes | Stash every action in the NLA editor before export; call setMeshoptDecoder(MeshoptDecoder); multiply by the stored original scale; use RoomEnvironment and the agreed tone mapping |
| 10. Maintainability | Script-built assets can be rebuilt from scratch. Keep scripts, .blend and manifest together. Pin the bpy version in the script header. |

### Blender export settings (verified option names, Blender 5.1)

Option names below are taken from the Blender 5.1 glTF manual page.

| Section | Setting | Our choice | Why |
| --- | --- | --- | --- |
| Format | glTF Binary (.glb) | Yes | One file, easy to host |
| Include | Selected Objects / Visible Objects | Selected | Avoids exporting helper objects |
| Transform | Y Up | On | Three.js expects Y up |
| Data - Mesh | Apply Modifiers | On | Bakes bevels and arrays into geometry |
| Material | Images | WebP or JPEG | Smaller than PNG |
| Data - Compression | Draco | Off | We compress with meshopt later instead |
| Animation | Mode | Actions (NN-Bot) | Exports each stashed action as a clip |
| Animation | Export Deformation Bones only | On | Drops control bones, smaller file |
| Animation | Sampling | On | Converts constraints to plain keyframes |

The Blender manual warns: "If you have multiple actions you want to export, make sure they are stashed!" This is the most common reason NN-Bot would arrive with only one animation.

### Compression choices

| Command | Use | Runtime needs |
| --- | --- | --- |
| gltf-transform meshopt in.glb out.glb | Our default. Compresses geometry and animation. | MeshoptDecoder (Three.js) |
| gltf-transform draco in.glb out.glb | Alternative for geometry-heavy static models | DRACOLoader and decoder files |
| gltf-transform webp in.glb out.glb | Converts textures to WebP | Browser WebP support (all modern browsers) |
| gltf-transform resize --width 1024 --height 1024 | Shrinks textures | none |
| gltf-transform optimize in.glb out.glb | All-in-one; the docs warn defaults "may not be ideal for all scenes" | depends on options |

Commands verified on the glTF Transform CLI page.

### Website example: the quantised-scale rule

When meshopt quantises a model, each node can carry a scale. If code sets scale.y = 1.2 directly, the part jumps to the wrong size. Store the original and multiply:

// Save the scale each node had when it loaded

const baseY = bars.map((bar) => bar.scale.y);

function animate(t) {

bars.forEach((bar, i) => {

// Pulse between 86% and 100% of the ORIGINAL scale, never an absolute value

bar.scale.y = baseY[i] * (0.86 + 0.14 * (0.5 + 0.5 * Math.sin(t / 1400 + i)));

});

}

### Website example: NN-Bot animations

import { AnimationMixer, LoopOnce } from 'three';

const mixer = new AnimationMixer(gltf.scene);

const clip = (name) => gltf.animations.find((a) => a.name === name);

const walk = mixer.clipAction(clip('Walk'));

const wave = mixer.clipAction(clip('Wave'));

wave.setLoop(LoopOnce, 1);

wave.clampWhenFinished = true;

walk.play();

function onBotClick() {

walk.crossFadeTo(wave.reset().play(), 0.25, false); // blend from walk to wave

showBubble(); // HTML bubble with "Explore programs" and "Talk to us" links

}

Plain language: the mixer plays named animations from the GLB. Clicking blends from walking to waving and shows an ordinary HTML speech bubble, so the links are real, keyboard-reachable links.

### Lab example: a React Three Fiber model connected to app state

This is for a future Guided Simulation, not something to build now.

import { Canvas } from '@react-three/fiber';

import { useGLTF, OrbitControls } from '@react-three/drei';

function DbArchitecture({ highlight }: { highlight: string | null }) {

const { nodes } = useGLTF('/models/db-architecture-v01.glb'); // meshopt decoded by default

return (

<group>

{Object.entries(nodes).map(([name, node]) =>

'geometry' in node ? (

<mesh key={name} geometry={node.geometry}>

<meshStandardMaterial color={name === highlight ? '#ffb020' : '#2f54ff'} />

</mesh>

) : null,

)}

</group>

);

}

export function ArchitectureExplorer({ highlight }: { highlight: string | null }) {

return (

<Canvas dpr={[1, 1.75]} frameloop="demand" aria-hidden="true">

<ambientLight intensity={0.6} />

<DbArchitecture highlight={highlight} />

<OrbitControls enablePan={false} />

</Canvas>

);

}

Plain language: the model loads from a file; the part the lesson is talking about turns amber (the lab's "you are here" colour, pulse amber #ffb020); students can rotate it. frameloop="demand" means it only redraws when something changes. The canvas is hidden from screen readers, so the lesson must also describe the same thing in text. useGLTF signature and meshopt default verified on drei docs. Lab colours come from frontend/src/styles.css; read them from CSS variables in real code rather than hard-coding.

gltfjsx can turn a GLB into a typed React component: npx gltfjsx public/models/db-architecture-v01.glb --types --keepnames (gltfjsx). Its --transform flag writes a separate compressed copy and does not alter the original.

## D. Spline → React

In plain language. If you design a scene in Spline, the lab (which is React) can show it with Spline's React component. The website is not React, so there you would use the <spline-viewer> tag instead.

### Current options, verified

| Option | Package or tag | Animations and events? | Notes |
| --- | --- | --- | --- |
| React component | @splinetool/react-spline + @splinetool/runtime | Yes | Props: scene, onLoad, renderOnDemand (default true), event props such as onSplineMouseDown (README) |
| Vanilla runtime | @splinetool/runtime | Yes | For non-React pages |
| Viewer web component | <spline-viewer> | Yes, in the scene | Lazy-loads by default; optional spinner and hint (viewer docs) |
| Code export to Three.js or react-three-fiber | @splinetool/loader, r3f-spline | No: "Animations and events are only enabled when exporting to Vanilla js and React" (export as code) |  |
| Self-hosted ZIP | Bundled project | Yes | Enterprise plan (self-hosted) |
| Public URL or iframe | Hosted by Spline | Yes | No page documents iframe specifically; treat as unverified |

### The ten points

| Point | Answer |
| --- | --- |
| 1. Tool used first | Spline |
| 2. What to create | A scene with named objects and events you plan to trigger from code |
| 3. Export or integration method | Export > Code > React; copy scene URL or download .splinecode |
| 4. Exact format or mechanism | .splinecode file loaded by @splinetool/react-spline |
| 5. How it is imported next | React.lazy(() => import('@splinetool/react-spline')) inside Suspense |
| 6. Configuration | Container with fixed aspect ratio; renderOnDemand; self-hosted file path; poster fallback |
| 7. How to verify | Bundle analyser shows Spline in its own chunk; scene appears after poster; no layout shift |
| 8. What can break | CORS errors; heavy runtime added to the main bundle; scene steals scroll or touch on mobile; watermark on Free |
| 9. Fixes | Self-host .splinecode; lazy-load; set events to Local in Spline; plan upgrade only if justified |
| 10. Maintainability | Pin both package versions together; store scene version in manifest; re-test after each Spline re-export |

### Example (lab, lazy and optional)

import { lazy, Suspense, useState } from 'react';

const Spline = lazy(() => import('@splinetool/react-spline'));

export function SplineFigure({ poster, alt }: { poster: string; alt: string }) {

const [failed, setFailed] = useState(false);

if (failed || window.matchMedia('(prefers-reduced-motion: reduce)').matches) {

return <img src={poster} alt={alt} width={800} height={600} />;

}

return (

<div style={{ aspectRatio: '4 / 3' }}>

<Suspense fallback={<img src={poster} alt={alt} width={800} height={600} />}>

<Spline scene="/scenes/hero-v01.splinecode" onLoad={(app) => app.findObjectByName('Server')} />

</Suspense>

</div>

);

}

Plain language: the poster shows first; the 3D only downloads when this component renders; reduced-motion users keep the poster. In real code, also wrap it in the lab's ErrorBoundary and call setFailed(true) from there.

## E. Rive → React

In plain language. Rive animations are small files that can change state when the app tells them to. For the lab, that means a badge that celebrates when the grader says "passed", or nudges gently when it says "failed". The grader decides the result. Rive only shows it.

### What is current, verified

- React packages: @rive-app/react-webgl2, @rive-app/react-canvas, @rive-app/react-canvas-lite (renderer choice). For a few small badges, react-canvas-lite or react-canvas keeps size down; react-webgl2 is needed for Rive Renderer-only features such as vector feathering.

- Use data binding, not inputs. Rive's React inputs page is marked "DEPRECATED: Use Data Binding instead of Inputs for controlling Rive animations" (inputs). New work uses useViewModel, useViewModelInstance and useViewModelInstanceBoolean / Number / String / Trigger (data binding).

- Free editor exports carry a Rive splash screen; Cadet removes it (pricing).

### The ten points

| Point | Answer |
| --- | --- |
| 1. Tool used first | Rive editor |
| 2. What to create | An artboard, a state machine named e.g. Result, and a view model with properties such as status (string), score (number), celebrate (trigger) |
| 3. Export or integration method | Export > .riv from the Rive editor (manual) |
| 4. Exact format or mechanism | .riv file + @rive-app/react-* runtime |
| 5. How it is imported next | useRive({ src, stateMachine, autoBind: true }) and view-model hooks |
| 6. Configuration | Container width and height; stateMachine name exactly as in the editor; property names exactly as in the contract |
| 7. How to verify | Vitest unit test that the component sets the right property for each submission status; Playwright screenshot of pass and fail |
| 8. What can break | Name mismatch (silent: nothing animates); zero-height canvas; splash screen on Free exports; animation shown before the text result |
| 9. Fixes | Keep a written contract of names; give the container a size; buy Cadet only when shipping to students; render text first, animation second |
| 10. Maintainability | Version .riv files (grade-badge-v02.riv); keep the Rive project backed up; a contract file lists every property name |

### Example: wire grading results to a Rive badge

Real lab facts used here: submissions have a status of queued, running, passed, failed, runtime_error, timeout, error, expired or cancelled (frontend/src/services/types.ts), and ResultPanel shows them inside role="status".

import { useRive, useViewModel, useViewModelInstance,

useViewModelInstanceString, useViewModelInstanceTrigger } from '@rive-app/react-canvas';

import { useEffect } from 'react';

import type { Submission } from '../../services/types';

export function GradeBadge({ status }: { status: Submission['status'] }) {

const { rive, RiveComponent } = useRive({

src: '/rive/grade-badge-v01.riv', stateMachine: 'Result', autoplay: true, autoBind: false,

});

const vm = useViewModel(rive);

const vmi = useViewModelInstance(vm, { rive });

const { setValue: setStatus } = useViewModelInstanceString('status', vmi);

const { trigger: celebrate } = useViewModelInstanceTrigger('celebrate', vmi);

useEffect(() => {

setStatus(status);                 // 'passed', 'failed', 'running', ...

if (status === 'passed') celebrate();

}, [status, setStatus, celebrate]);

return <div aria-hidden="true" style={{ width: 96, height: 96 }}><RiveComponent /></div>;

}

Plain language: the badge is decoration (aria-hidden). The words "Passed" or "Not passed" stay in ResultPanel, so screen-reader users and reduced-motion users get the same information. Check the exact hook signatures against the Rive data-binding page before coding; the API is newer than inputs and may change.

### The four lab moments

| Moment | Real trigger in the code | Rive property | Rule |
| --- | --- | --- | --- |
| Exercise completed | EXERCISE_PASSED event in timeline.ts | celebrate trigger | Short (under 1 second), no sound |
| Failed test | GRADING_FINISHED with passed: false → phase showing_remediation | status = "failed" | Calm, encouraging; never red flashing |
| Practical exam passed | Does not exist yet (Practical Exam is missing) | status = "exam_passed" | Build only after the exam feature exists and is approved |
| Onboarding | First lab visit (needs an owner-approved flag) | step number | Skippable; never blocks the editor |

## F. Motion for React

In plain language. Motion makes React elements move smoothly: a result panel sliding in, a list reordering, one page fading into the next. It is free. It is only for the lab, because the website does not use React.

### Verified basics

- Install npm install motion; import from "motion/react"; React 18.2 or newer (installation). The lab uses React 19.0.0, so it qualifies.

- whileInView with viewport={{ once: true }}, useScroll({ target, offset }), useTransform (scroll animations).

- AnimatePresence with a unique key per child; mode="wait" (AnimatePresence).

- <MotionConfig reducedMotion="user"> turns off transform and layout animations for users who ask for reduced motion; opacity still animates (accessibility).

- LazyMotion + m keeps the first load near 4.6 KB plus 15 KB for domAnimation (bundle size).

### The ten points

| Point | Answer |
| --- | --- |
| 1. Tool used first | Claude Code (Motion is code, not a design app) |
| 2. What to create | A small set of shared motion presets (durations, easings) and wrapped components |
| 3. Export or integration method | npm dependency in frontend/package.json |
| 4. Exact format or mechanism | motion package, motion/react import |
| 5. How it is imported next | LazyMotion at the app root, m.div in components |
| 6. Configuration | MotionConfig reducedMotion="user"; durations 150–300 ms; no animation on result text itself |
| 7. How to verify | Vitest still passes; Playwright with reducedMotion: 'reduce'; bundle size diff in the PR |
| 8. What can break | Clashing with the global CSS rule that sets animation: none !important; transition: none !important under reduced motion (Motion animates with JS, so the CSS rule does not stop it); focus lost on exit; layout shift |
| 9. Fixes | Always wrap in MotionConfig reducedMotion="user"; move focus deliberately after route changes (the lab already has RouteA11y); animate opacity and transform only |
| 10. Maintainability | One motion-presets.ts file; no ad-hoc durations; Motion confined to presentation components |

### Example: route transition and result panel

import { LazyMotion, domAnimation, m, AnimatePresence, MotionConfig } from 'motion/react';

import { useLocation, Outlet } from 'react-router-dom';

export function AnimatedRoutes() {

const location = useLocation();

return (

<MotionConfig reducedMotion="user">

<LazyMotion features={domAnimation}>

<AnimatePresence mode="wait">

<m.div key={location.pathname}

initial={{ opacity: 0, y: 8 }} animate={{ opacity: 1, y: 0 }} exit={{ opacity: 0 }}

transition={{ duration: 0.2 }}>

<Outlet />

</m.div>

</AnimatePresence>

</LazyMotion>

</MotionConfig>

);

}

Plain language: each page fades in and moves up 8 pixels in 0.2 seconds. People who turned on "reduce motion" get a plain fade. In the lab, AppShell.tsx already renders <Outlet /> inside <div id="main" tabIndex={-1}> with a skip link; this wrapper would replace only that <Outlet />, keeping the skip link and focus target exactly as they are.

### Combining Motion, Rive and React Three Fiber without conflicts

| Rule | Why |
| --- | --- |
| Each element is animated by exactly one system | Two systems fighting over one transform causes jitter |
| Motion animates the box; Rive or R3F draws inside it | Motion can fade a card in; the Rive badge inside plays its own state machine |
| Never animate the size of a <canvas> with Motion layout animations | Canvas resizes trigger re-renders and blurry frames; fade or move it instead |
| R3F uses frameloop="demand"; Rive pauses when hidden | Keeps the editor and Monaco responsive (INP) |
| Grading, editor and terminal never wait for any animation | The student's work is the priority |

## G. Claude Code → all tools

In plain language. Claude Code is the glue. It writes the brief for each asset, keeps the list of assets up to date, writes and tests the code, and takes screenshots so you can see the result without reading code.

### The ten points

| Point | Answer |
| --- | --- |
| 1. Tool used first | Claude Code, in plan mode |
| 2. What to create | An asset brief, a manifest entry, a component contract, then code and tests |
| 3. Export or integration method | Git branch, pull request, Vercel preview |
| 4. Exact format or mechanism | Markdown brief, JSON manifest, TypeScript or JS code, Playwright screenshots |
| 5. How it is imported next | You review the preview and screenshots; merge only when happy |
| 6. Configuration | Each repo's CLAUDE.md and AGENTS.md; plan mode (claude --permission-mode plan or Shift+Tab, docs) |
| 7. How to verify | Tests before and after; Lighthouse; axe; screenshots at 390×844 and 1440×900 |
| 8. What can break | Scope creep; unrelated files changed; new dependencies without justification; visual work touching grading or auth |
| 9. Fixes | Small branches; ask for a diff summary; reject PRs that touch unrelated files; revert |
| 10. Maintainability | Every change leaves the manifest, tests and docs updated in the same PR |

### Five documents Claude Code produces for every visual feature

- Asset brief: purpose, page, size budget, states, banned visuals, poster requirement.

- Manifest entry: see Part 3.

- Component contract: props in, events out, loading and error states, reduced-motion behaviour, what text replaces the visual for screen readers.

- Implementation task: files to touch, files not to touch, tests to add.

- Verification report: commands run, results, screenshots, what was not run.

### Example component contract (Rive grade badge)

Component: GradeBadge

Lives in: frontend/src/features/lab/GradeBadge.tsx

Props: status: Submission['status']

Rive file: public/rive/grade-badge-v01.riv, state machine "Result"

View model properties: status (string), celebrate (trigger)

Decorative only: aria-hidden="true"; ResultPanel text unchanged

Reduced motion: render a static icon instead of the Rive canvas

Failure: if the .riv fails to load, render nothing (no error to the student)

Must not: delay ResultPanel, change grading, add network calls

Tests: one Vitest case per status; Playwright screenshot passed and failed

# 3. Asset pipeline guide

This part says where every file lives, how it is named, and which copy is the master. The single most important rule: never make the only copy an export. A .glb, .riv or .splinecode file is a delivery format. If you lose the .blend, the Rive project or the .spline file, you can no longer change the asset.

## Five kinds of file

| Kind | Meaning | Examples | Where it lives | Can be deleted? |
| --- | --- | --- | --- | --- |
| Editable source | The master you open to make changes | .blend, Blender Python script, Rive project, .spline | Repo (docs/3d/, tools/blender/) or shared drive, recorded in the manifest | Never |
| Production export | The compressed file the site or lab loads | .glb (meshopt), .riv, .webp poster | Website: tools/preview-gen/assets/; lab: frontend/public/ | Only when replaced by a newer version |
| Third-party embedded scene | A scene hosted by someone else and loaded by URL | Spline public URL, Spline Viewer embed | Spline account; URL in the manifest | Only after removing it from every page |
| Runtime configuration | Code-side settings for an asset | Loader module, device checks, Rive property names, component contract | tools/preview-gen/*.src.js; lab src/features/... | Only with the asset |
| Temporary prototype | Experiments, test renders, AI-generated drafts | scratch/, renders named *-test | Outside the repo or in a git-ignored folder | Yes, freely |

## Folder structure: website repo (huss2003/NeuroNetwrks.com)

The folders below exist today except where marked (new).

NeuroNetwrks.com/

├── tools/

│   ├── blender/                     # Editable source: Blender Python scripts (one per asset)

│   │   ├── ai_ml_pipeline.py

│   │   ├── data_science_pipeline.py

│   │   ├── software_dev_architecture.py

│   │   ├── product_ux_flow.py

│   │   └── nn_style.py              # shared materials and palette

│   └── preview-gen/

│       ├── build.py                 # static site generator -> site-preview/

│       ├── site.css, site.js        # global styles and vanilla JS

│       ├── aiml3d.src.js            # Runtime config: Three.js loader source

│       └── assets/                  # Production exports served to visitors

│           ├── ai-ml-training-pipeline.glb   # meshopt-compressed

│           ├── aiml3d.js                     # esbuild bundle

│           └── i-aiml-pipeline.webp          # poster

├── docs/

│   ├── 3d/

│   │   └── ai-ml-training-pipeline/ # Editable source + uncompressed export + preview

│   │       ├── README.md

│   │       ├── ai-ml-training-pipeline.blend

│   │       ├── ai-ml-training-pipeline.glb

│   │       └── preview.png

│   ├── 3d/asset-manifest.json       # (new) one entry per asset

│   └── workflow/                    # this manual

└── site-preview/                    # generated output; never edit by hand

## Folder structure: lab repo (huss2003/Neuromind-lab)

Nothing below assets/ or rive/ exists yet. Add folders only when the first approved asset arrives.

Neuromind-lab/

├── frontend/

│   ├── public/

│   │   ├── pyodide-worker.js        # exists

│   │   ├── models/                  # (new) production .glb for R3F

│   │   └── rive/                    # (new) production .riv files

│   └── src/

│       ├── styles.css               # Cortex design tokens (source of truth until owner decides)

│       ├── features/lab/            # ExerciseLab, ResultPanel (do not restyle without approval)

│       ├── features/lecture/        # timeline.ts state machine

│       └── features/visual/         # (new) GradeBadge, ArchitectureExplorer, motion presets

├── content/

└── docs/

└── 04-ui-ux/

├── DESIGN_SYSTEM.md         # v0.1.0, conflicts with styles.css (owner decision)

└── assets/                  # (new) briefs, manifest, source exports (.rev backups)

Lab rule from its CLAUDE.md: "Never expand scope without approval." Creating these folders is part of an approved task, not something Claude Code does on its own.

## Naming conventions

- kebab-case, lowercase, no spaces: nn-bot, db-architecture-explorer.

- Version suffix -v01, -v02 on production exports and Rive or Spline files when the content changes: grade-badge-v02.riv. Raise the version when anything visible changes, so browsers do not show an old cached copy.

- Same base name across source, export and poster: nn-bot-v03.blend, nn-bot-v03.glb, nn-bot-v03-poster.webp.

- Object names inside 3D files are stable and meaningful (Server_DB, Arm_L, Bar_03) because code finds them by name. Renaming one breaks the code.

- Animation names match exactly what code calls: Idle, Walk, Wave, Jump, LookAround.

- Rive names: artboard GradeBadge, state machine Result, view model GradeVM, properties in camelCase.

The existing AI/ML asset (ai-ml-training-pipeline.glb) has no version suffix. Do not rename it now; it works and renaming means changing code. Add -v02 the next time it changes.

## The asset manifest

The manifest is a single JSON file listing every visual asset, where its master copy is, and where it is used. Claude Code reads it before touching any asset and updates it in the same pull request.

### Example (docs/3d/asset-manifest.json)

{

"schemaVersion": 1,

"assets": [

{

"id": "nn-bot",

"type": "3d-model-animated",

"tool": "blender",

"version": "v03",

"sourcePath": "tools/blender/nn_bot.py",

"sourceFile": "docs/3d/nn-bot/nn-bot-v03.blend",

"exportPath": "tools/preview-gen/assets/nn-bot-v03.glb",

"posterPath": "tools/preview-gen/assets/nn-bot-v03-poster.webp",

"animations": ["Idle", "Walk", "Wave", "Jump", "LookAround"],

"compression": "meshopt",

"sizeBudgetKB": 400,

"actualSizeKB": null,

"ownerApproved": false,

"usedOnPages": ["/", "all pages (desktop only)"],

"fallback": "poster hidden on mobile; robot not shown",

"notes": "Desktop only. Skipped for reduced motion, Save-Data, <=4 cores, <=4 GB."

}

]

}

### Field meanings

| Field | Meaning |
| --- | --- |
| id | Stable kebab-case name, never changes |
| type | 3d-model, 3d-model-animated, rive, spline-scene, poster, motion-preset |
| tool | Which tool owns the source |
| version | Current version suffix |
| sourcePath / sourceFile | Script and editable master |
| exportPath | Production file |
| sizeBudgetKB / actualSizeKB | Limit and measured size (fill after compression) |
| ownerApproved | true only after you have seen it and said yes |
| usedOnPages | Every page or screen that loads it |
| fallback | What people see without WebGL or with reduced motion |

## Size budgets (starting points, adjust after measuring)

| Asset | Budget | Why |
| --- | --- | --- |
| Card model (one of the 11) | ≤ 300 KB compressed GLB | AI/ML card is 293 KB today and loads well |
| NN-Bot with 5 animations | ≤ 400 KB compressed GLB | Animation data adds size; measure |
| Poster image | ≤ 60 KB WebP at display size | Shown to most visitors |
| Rive badge | ≤ 50 KB .riv | Small vector file; unverified typical size, measure ours |
| Website home page JS before interaction | ≤ 100 KB gzip | Website CLAUDE.md rule; 3D bundles load later, after interaction or intersection |

## The flow for one 3D asset (website)

- Brief written and approved (Part 2, section G).

- Claude Code writes or updates the Blender script in tools/blender/.

- Script runs headless and writes .blend, .glb, preview.png into docs/3d/<id>/.

- You look at preview.png. Approve or ask for changes.

- npx @gltf-transform/cli meshopt writes the compressed GLB into tools/preview-gen/assets/.

- A WebP poster is made from preview.png.

- Loader code is updated; esbuild bundles it.

- Manifest entry updated with real sizes.

- Tests, screenshots, Lighthouse (Part 7).

- Pull request; you approve; deploy.

## Backups

- .blend files are binary and can be large. Keep them in the repo while they stay under a few MB; if one grows past about 50 MB, move it to shared storage and record the location in the manifest (GitHub warns on large files; unverified exact limits, check GitHub docs before relying on them).

- Rive and Spline projects live in those companies' accounts. Download a backup after every approved change and record the date in the manifest.

- Never keep the only copy on one laptop.

## Licence note on Blender scripts

Blender's licence page says that publicly shared Python scripts using the Blender API fall under the GPL (blender.org licence). The models you create are your property. If the website repository is public, the scripts in tools/blender/ are effectively GPL. This is normal and usually fine, but it is your decision; ask a lawyer if it matters to you.

# 4. Step-by-step implementation roadmap

This part lists nine phases, from checking what exists to releasing to production. Each phase says what must be true before it starts, the tasks, what it delivers, and how you know it is finished. Some phases are already partly done on the website; they are marked so you do not redo them.

## Overview

| Phase | Name | Website status today | Lab status today |
| --- | --- | --- | --- |
| 0 | Audit and preparation | Done (this manual is based on it) | Done; open owner decisions listed |
| 1 | Visual identity | Mostly done (brand blue #006DEE, ink #0B1B33) | Cortex tokens exist; conflict with DESIGN_SYSTEM.md |
| 2 | Signature 3D asset | AI/ML card live; NN-Bot and 11 models in progress | Not started (not needed yet) |
| 3 | Motion system | CSS motion and scroll-drawn line rule | Not started |
| 4 | Website implementation | In progress | — |
| 5 | Student lab implementation | — | Visual layer not started; Guided Simulation and Practical Exam missing |
| 6 | Integration | Partial | Not started |
| 7 | Performance and QA | Tooling exists | Tooling exists (CI) |
| 8 | Production release | Live on Vercel | Live on Vercel |

## Phase 0: audit and preparation

Entry criteria. Both repos cloned; CLAUDE.md and AGENTS.md read.

Tasks.

- Confirm what is live: website is the Python generator output in site-preview/ on Vercel; lab is React 19 + Vite on Vercel with FastAPI, Supabase and an EC2 grader.

- List conflicts and owner decisions (see "Start here").

- Record baseline numbers: Lighthouse mobile scores, JS size per page, lab CI status.

- Create docs/3d/asset-manifest.json with the AI/ML asset as its first entry.

Deliverables. Baseline report; owner-decision list; manifest v1.

Completion criteria. You have answered the four owner decisions, or consciously postponed them.

Checklist.

- Baseline Lighthouse (mobile and desktop) saved for home and one program page

- Lab CI green on main

- DESIGN_SYSTEM.md versus styles.css decision made

- "NeuroMind Lab" naming decision made

- Website CLAUDE.md updated to describe the real stack (Python generator, Vercel, two approved WebGL objects)

- Vercel plan checked (Pro needed for commercial use)

## Phase 1: visual identity

Entry criteria. Phase 0 decisions made.

Tasks.

- Lock the 3D visual language: software-engineering objects (code blocks, connected modules, servers, databases, pipelines, terminals, IDE windows). Banned: floating brains, purple or blue gradients, glowing spheres, particle or neural-network backgrounds, glassmorphism blobs.

- Lock one shared material palette for Blender (tools/blender/nn_style.py already exists for this).

- Lab: confirm Cortex tokens (ink #0b1020, axon blue #2f54ff, pulse amber #ffb020, mint #0b8a68, coral #c7283a) or the DESIGN_SYSTEM.md set.

- Decide how website and lab relate visually: same company, different product. Website uses brand blue #006DEE; lab uses Cortex. Do not merge them without a decision.

Deliverables. One-page style sheet for 3D (materials, lighting, camera angle, background); approved palette.

Completion criteria. Two test renders approved by you.

Checklist.

- Palette in nn_style.py matches the approved colours

- Contrast checked for any text over or near 3D posters

- Banned-visuals list copied into each asset brief

## Phase 2: signature 3D asset

Entry criteria. Phase 1 approved.

Tasks.

- Finish NN-Bot in Blender: rig, five actions (Idle, Walk, Wave, Jump, LookAround) each stashed so all export.

- Finish the 11 program models using the AI/ML script as the template.

- Compress with gltf-transform meshopt; make WebP posters.

- Record sizes in the manifest.

Deliverables. .blend, .glb (raw and compressed), poster and manifest entry for each.

Completion criteria. Every GLB within budget; every object named; you approved each preview.

Checklist.

- gltf-transform inspect shows expected animations for NN-Bot (5 clips)

- No texture larger than 2048 px

- Each model under its size budget

- Posters under 60 KB

## Phase 3: motion system

Entry criteria. Phase 1 approved.

Tasks.

- Website: keep CSS motion and the single scroll-drawn line; define durations and easings as CSS custom properties; every animation inside @media (prefers-reduced-motion: no-preference).

- Lab: add Motion for React with LazyMotion + MotionConfig reducedMotion="user"; one motion-presets.ts; decide which three to five moments get motion (route change, result panel, outline progress, hint reveal).

- Rive: only design a grade badge if you want one after seeing Motion in place.

Deliverables. Motion spec (one table: element, trigger, duration, reduced-motion behaviour).

Completion criteria. Spec approved; no element animated by two systems.

Checklist.

- Durations 150–300 ms for interface; no animation over 1 s except NN-Bot walk

- Reduced-motion behaviour written for every row

- Lab bundle size increase estimated (about 20 KB for Motion with domAnimation)

## Phase 4: website implementation

Entry criteria. Phase 2 assets approved.

Tasks.

- Replace generic images with the 11 models: poster everywhere, live 3D only where approved (today only the AI/ML card and NN-Bot are approved for WebGL).

- Add NN-Bot: desktop only, walks along the bottom, draggable to rotate, click to wave and show an HTML bubble with "Explore programs" and "Talk to us" links. Same device gates as the AI/ML card.

- Share one Three.js runtime chunk between the card and NN-Bot so the browser downloads Three.js once.

- Keep the LCP element as HTML text or an optimised image.

Deliverables. Updated generator, CSS, JS and assets; Vercel preview.

Completion criteria. Phase 7 checks pass on the preview.

Checklist.

- Home JS before interaction ≤ 100 KB gzip

- NN-Bot never covers a button, link or form field; can be dismissed

- Keyboard users can reach the bubble links; NN-Bot itself is not a keyboard trap

- Bot pauses when tab hidden and off-screen

- No prices anywhere

## Phase 5: student lab implementation

Entry criteria. Lab owner decisions made; Phase 3 motion spec approved; lab CI green.

Tasks.

- Lazy-load Monaco (it is currently bundled eagerly in the lab route). Do this before any visual work: it is the biggest speed win.

- Verify Monaco and Pyodide CDN loading in the live app (not yet exercised there).

- Add Motion for React for the agreed moments.

- Optionally add the Rive grade badge wired to submission status (Part 2, section E).

- Do not build 3D yet. React Three Fiber waits for the Guided Simulation feature, which does not exist and needs its own approved spec.

Deliverables. Small PRs, each with tests.

Completion criteria. All existing tests pass; new tests added; Playwright UI tests with axe pass.

Checklist.

- Monaco loads only when the editor is opened; plain-text fallback still works

- Grading flow unchanged (server-authoritative scores, hints one at a time)

- Student output never rendered as HTML

- Animations never delay ResultPanel text

## Phase 6: integration

Entry criteria. Phases 4 and 5 merged to preview branches.

Tasks.

- Link website to lab where approved (teaser only on the website).

- Wire lab animations to the real timeline phases (awaiting_grading, showing_remediation, completed) and submission statuses.

- Error and loading states for every asset: missing file, slow network, WebGL lost.

Deliverables. End-to-end Playwright flows covering the visual layer.

Completion criteria. A failed asset never breaks a page; every flow works with JavaScript animations disabled.

Checklist.

- Delete the GLB on a test branch: page still works with poster

- Block the .riv request: result still shows as text

- Simulate grader down (npm run e2e:grader-down exists in the lab)

## Phase 7: performance and QA

Entry criteria. Phase 6 complete on preview deployments.

Tasks. Run the full checklist in Part 7.

Deliverables. QA report with numbers, screenshots and anything not tested.

Completion criteria. Internal targets met (LCP ≤ 1.8 s, INP ≤ 150 ms, CLS ≤ 0.05) or a written, approved exception.

Checklist.

- Lighthouse mobile and desktop

- Low-end profile tested (4× CPU slowdown, slow 4G)

- Keyboard-only run

- Reduced-motion run

- axe clean

## Phase 8: production release

Entry criteria. Phase 7 report approved by you.

Tasks.

- Merge the PR; deploy (website through the Vercel CLI as today; lab through its CI).

- Check the live URL with the same Playwright smoke test.

- Website: ping IndexNow with the existing script for changed URLs.

- Watch Vercel analytics and error logs for 48 hours.

Deliverables. Release note: what changed, measured numbers, rollback steps.

Completion criteria. Live checks pass; no new errors for 48 hours.

Checklist.

- Rollback tested (Vercel "Instant Rollback" or redeploy previous build; unverified feature name, check the Vercel dashboard)

- Manifest marks shipped versions as ownerApproved: true

- Release note saved in the repo

# 5. Practical tutorials

These tutorials take you through one small, real task in each tool. They are written for a beginner. Each step is marked:

- Verified: checked against the tool's official documentation on 15 October 2026 (link given).

- Suggested workflow: our recommended way of working. The tool does not require it.

- Unverified: a menu name or detail we could not confirm. Look for something similar if the screen differs.

Software screens change often. If a button is not where the tutorial says, search the tool's help for the action's name.

## Tutorial 1: Blender — export a model for the web

Goal. Export a simple model so Three.js can show it, and keep the master file safe.

### What to open

Blender 5.1 (free from blender.org). Or, for script-built assets, nothing: Claude Code runs Blender headless.

### Steps

- Open or build the model. File > Open the .blend file, for example docs/3d/ai-ml-training-pipeline/ai-ml-training-pipeline.blend. (Suggested workflow.)

- Name every part. In the Outliner (top right), double-click each object and give it a clear name such as Server_DB. Code finds parts by these names. (Suggested workflow.)

- Apply transforms. Select all (A), then Object > Apply > All Transforms. This stops parts appearing at the wrong size on the web. (Suggested workflow; menu path is standard Blender but unverified for 5.1.)

- Use Principled BSDF materials. The glTF exporter reads Base Color, Metallic and Roughness from the Principled BSDF node. (Verified: Blender 5.1 glTF manual.)

- Stash animations. For a rigged model like NN-Bot, open the Action Editor and stash every action (Idle, Walk, Wave, Jump, LookAround). The manual says: "If you have multiple actions you want to export, make sure they are stashed!" (Verified.)

- Save the master. File > Save As nn-bot-v03.blend. Never skip this. (Suggested workflow.)

- Export. File > Export > glTF 2.0. Choose:

  - Format: glTF Binary (.glb)

  - Include: Selected Objects (if you selected only the model)

  - Transform: Y Up on

  - Data - Mesh: Apply Modifiers on

  - Material: Images WebP or JPEG

  - Data - Compression: off (we compress afterwards)

  - Animation: mode Actions; Export Deformation Bones only on; Sampling on

(Option names verified on the Blender 5.1 manual.)

- Save next to the master. docs/3d/nn-bot/nn-bot-v03.glb. (Suggested workflow.)

### Headless version (what we actually run)

pip install bpy==5.1.2

python tools/blender/ai_ml_pipeline.py --out docs/3d/ai-ml-training-pipeline --samples 128 --res 2400

This builds the scene from code and writes .blend, .glb and a transparent preview.png. Re-running it rebuilds the asset exactly, which is why script-built assets are easy to maintain.

### Compress

npx @gltf-transform/cli inspect docs/3d/nn-bot/nn-bot-v03.glb

npx @gltf-transform/cli meshopt docs/3d/nn-bot/nn-bot-v03.glb tools/preview-gen/assets/nn-bot-v03.glb

inspect lists meshes, textures and animations, so you can confirm all five NN-Bot clips are present. meshopt compresses. (Commands verified: glTF Transform CLI.)

### How to test

- Drag the compressed GLB into an online glTF viewer, or ask Claude Code to run a Playwright screenshot of the page that loads it.

- Compare with preview.png.

### What success looks like

The model looks the same as in Blender, all animations are listed, the compressed file is within budget (≤ 300 KB for a card, ≤ 400 KB for NN-Bot).

### Troubleshooting

| Problem | Likely cause | Fix |
| --- | --- | --- |
| Only one animation in the GLB | Actions not stashed | Stash each action; re-export |
| Model is black or flat | Materials not Principled BSDF, or no environment light on the web | Rebuild material; check RoomEnvironment in the loader |
| Model is huge or tiny | Unapplied scale | Apply All Transforms; re-export |
| File is several MB | Big textures, dense mesh | Resize textures to 1024; Decimate modifier; compress |
| Blank on the web after meshopt | Decoder not set | loader.setMeshoptDecoder(MeshoptDecoder) |

## Tutorial 2: Spline — design a scene and embed it (optional tool)

Goal. Bring a Blender model into Spline, add a hover effect, and embed it on a test page. Use this only if you want to design scenes yourself.

### What to open

spline.design in a browser, or the Spline desktop app. Sign in.

### Steps

- Create a new file. (Suggested workflow.)

- Import the Blender model. Main Menu > Open / Import, Ctrl+O (Windows) or Cmd+O (Mac), or drag the .glb into the viewport. (Verified: Spline import docs.)

- Check animations. If the GLB has animations, they appear in the right sidebar. To trigger one on hover or click, add an animation action. (Verified: animated objects.)

- Keep it light. Fewer than 3 lights; 1 to 2 subdivision levels; turn on compression with Geometry Quality "Performance". (Verified: optimisation.)

- Add a hover state. Select an object, add a state and a Mouse Hover event. (Suggested workflow; exact panel names unverified.)

- Check the Performance Panel. It estimates export size and load time; the docs say "Actual values may vary". (Verified.)

- Export. Click Export, choose Viewer, wait for the "URL is ready" message, copy the embed snippet. Or choose Code > React for the lab. (Verified: viewer, code.)

- Save. The .spline file stays in your Spline account. Download a backup copy and record its name in the manifest. (Suggested workflow.)

### How to integrate

Give the embed snippet to Claude Code with this instruction: "Add this Spline Viewer to a test page only. Lazy-load it, show the poster first, skip it for reduced motion and screens under 760 px."

### How to test

Playwright screenshot; Lighthouse before and after. A Spline scene adds its own runtime download, so expect the score to move. Measure it.

### What success looks like

The scene appears after the poster, reacts to hover, and Lighthouse performance on mobile does not drop below the target.

### Troubleshooting

| Problem | Fix |
| --- | --- |
| Spline logo on the page | Free plan web exports carry a watermark; paid plans remove it (pricing) |
| CORS error loading the scene | Download the .splinecode file and host it yourself (react-spline README) |
| Page scrolls badly on phones | Set events to Local, not Global, in the viewer settings; or do not show the scene on phones |
| Scene looks different from Blender | Spline uses its own material layers; rebuild the look in Spline |

## Tutorial 3: Rive — a grade badge driven by data

Goal. Make a small badge with three looks (idle, passed, not passed) that the lab can switch from code.

### What to open

rive.app in a browser or the Rive desktop app. Sign in. The Free plan is enough to learn; Free exports show a Rive splash screen (pricing).

### Steps

- New file; new artboard named GradeBadge, 96 × 96. (Suggested workflow.)

- Draw the badge with shapes in the brand palette. No glowing effects, no gradients. (Suggested workflow.)

- Create timelines: idle, passed (a short check-mark draw and small bounce), failed (a gentle shake, no red flash). (Suggested workflow.)

- Create a state machine named Result with states for each timeline. (Rive concept verified: state machines; editor menu names unverified.)

- Create a view model named GradeVM with a string property status and a trigger celebrate. Bind the state machine transitions to these properties. Rive recommends data binding over the older "inputs". (Verified: data binding; inputs deprecated per inputs page.)

- Export the .riv file (Rive's export or download option; exact menu name unverified). Save as grade-badge-v01.riv.

- Back up the project. Keep the Rive project in your account and download a backup. (Suggested workflow.)

### How to integrate

Save the file to frontend/public/rive/ in the lab repo. Give Claude Code the component contract from Part 2, section G, and the example code in Part 2, section E.

### How to test

- Vitest: render GradeBadge with each status and check the right property is set (mock the Rive hooks).

- Playwright: screenshot after a passing and a failing submission against the mock build (npm run build:mock exists in the lab).

### What success looks like

Submitting correct code shows "Passed" text in ResultPanel and the badge celebrates once. Submitting wrong code shows the remediation text and the badge changes calmly. With reduced motion on, the badge is a still image.

### Troubleshooting

| Problem | Fix |
| --- | --- |
| Nothing animates, no error | A name does not match exactly (Result, status, celebrate). Compare with the contract. |
| Canvas is empty | The container has no height. Give it width and height. |
| Splash screen appears | Free plan export. Upgrade to Cadet before showing students. |

## Tutorial 4: Motion for React — animate the result panel

Goal. Make the lab's result panel fade in smoothly, respecting reduced motion.

### What to open

The lab repo in Claude Code. This tool has no design app.

### Steps

- Ask Claude Code, in plan mode: "Add Motion for React to the lab. Use LazyMotion with domAnimation and MotionConfig reducedMotion user at the app root. Animate only the ResultPanel container entrance: opacity 0 to 1, y 8 to 0, 200 ms. Do not change ResultPanel's text, structure or role. Add a test." (Suggested workflow.)

- Review the plan, then approve.

- Claude Code runs npm install motion in frontend/. (Verified: installation.)

### What the code looks like

import { m } from 'motion/react';

export function ResultReveal({ children }: { children: React.ReactNode }) {

return (

<m.div initial={{ opacity: 0, y: 8 }} animate={{ opacity: 1, y: 0 }} transition={{ duration: 0.2 }}>

{children}

</m.div>

);

}

// In ExerciseLab.tsx: <ResultReveal><ResultPanel ... /></ResultReveal>

Plain language: the panel's contents are unchanged; only the box around it moves. The role="status" inside ResultPanel still announces the result to screen readers.

### How to test

cd frontend

npm run typecheck && npm run lint && npm test && npm run build

npm run test:ui    # Playwright UI tests with axe

### What success looks like

All existing tests still pass. The production bundle grows by roughly 20 KB (measure it). With reduced motion on, the panel appears without moving.

### Troubleshooting

| Problem | Fix |
| --- | --- |
| m.div does not animate | LazyMotion missing at the root |
| Bundle grew by 30 KB+ | Something imports motion instead of m |
| Animation still runs with reduced motion | MotionConfig reducedMotion="user" missing; the global CSS rule does not stop JavaScript animations |

## Tutorial 5: Three.js and React Three Fiber — load a model safely

Goal (website). Add a second 3D object using the same pattern as the AI/ML card.

### Steps for the website

- Asset ready and compressed (Tutorial 1).

- Ask Claude Code: "Following tools/preview-gen/aiml3d.src.js and the device gates in site.js, add a loader for <asset>.glb. Reuse the same Three.js chunk. Poster first. DPR cap 1.75. Pause off-screen. Respect the quantised scale."

- Claude Code bundles with esbuild into tools/preview-gen/assets/.

### The core loading code (website)

import { WebGLRenderer, Scene, PMREMGenerator, NeutralToneMapping, SRGBColorSpace } from 'three';

import { GLTFLoader } from 'three/examples/jsm/loaders/GLTFLoader.js';

import { MeshoptDecoder } from 'three/examples/jsm/libs/meshopt_decoder.module.js';

import { RoomEnvironment } from 'three/examples/jsm/environments/RoomEnvironment.js';

const renderer = new WebGLRenderer({ antialias: true, alpha: true, powerPreference: 'low-power' });

renderer.setPixelRatio(Math.min(devicePixelRatio || 1, 1.75)); // cap sharpness for speed

renderer.outputColorSpace = SRGBColorSpace;

renderer.toneMapping = NeutralToneMapping;

renderer.domElement.setAttribute('aria-hidden', 'true'); // decorative; the page text says the same thing

const scene = new Scene();

scene.environment = new PMREMGenerator(renderer).fromScene(new RoomEnvironment()).texture;

const loader = new GLTFLoader().setMeshoptDecoder(MeshoptDecoder); // required for meshopt files

const gltf = await loader.loadAsync('/assets/asset-v01.glb');

scene.add(gltf.scene);

// The camera comes from the Blender file (gltf.cameras[0]) so the live model matches the poster.

setMeshoptDecoder is required for EXT_meshopt_compression files (verified: GLTFLoader). Import paths follow our working file aiml3d.src.js.

### Steps for the lab (later, only for Guided Simulation)

cd frontend && npm install three @react-three/fiber @react-three/drei

R3F v9 pairs with React 19 (verified: R3F install). Load the component with React.lazy so the editor route does not download Three.js. See the example in Part 2, section C.

### How to test

- Playwright with headless Chromium; WebGL works through SwiftShader (as we already do).

- Check the network panel: the GLB and Three.js download only after the element nears the viewport.

- Run with prefers-reduced-motion: reduce: poster only, no WebGL request.

### What success looks like

Poster appears immediately; 3D replaces it smoothly on capable desktops; nothing loads on phones or low-end devices; Lighthouse unchanged.

### Troubleshooting

| Problem | Fix |
| --- | --- |
| Blank canvas, no error | Missing meshopt decoder, or camera not pointing at the model |
| Parts jump in size | Quantised scale: multiply stored original scale |
| Fan spins on laptops | Render loop never pauses; add IntersectionObserver and visibilitychange pausing |
| Very dark model | No environment map; tone mapping missing |

## Tutorial 6: Claude Code — run one safe change end to end

Goal. Make one small visual change without breaking anything.

### Steps

- Open a terminal in the repo folder. Start claude --permission-mode plan (or press Shift+Tab until the status bar shows plan mode). (Verified: common workflows.)

- Say: "Read CLAUDE.md and AGENTS.md. Then plan, but do not edit: [your change]. List the files you will touch, the tests you will run, and anything that conflicts with the rules."

- Read the plan. Ask questions in plain language. Approve only when you understand what will change.

- Claude Code creates a branch, runs the existing tests first, makes the change, runs the tests again, takes screenshots at 390×844 and 1440×900, and opens a pull request.

- Open the Vercel preview link. Look at it on your phone and laptop.

- Merge only when happy.

### What success looks like

A pull request with a short description, green checks, screenshots and a list of what was and was not tested.

### Troubleshooting

| Problem | Fix |
| --- | --- |
| Claude Code touched files you did not expect | Ask it to explain each one; ask it to revert unrelated changes |
| Tests fail on main before the change | Stop. Fix or report that first; do not stack changes on a broken base |
| It says "should work" without running it | Ask: "Run it and show me the output." The website CLAUDE.md says never claim something works unless it was run. |

# 6. Decision matrix

Use this part when you have a specific idea and want to know which tool to use. Each situation gives the recommended tool, the exact order of actions, what you should end up with, and why.

## Quick table

| # | Situation | Recommended tool(s) | Not this |
| --- | --- | --- | --- |
| 1 | An impressive 3D hero section | HTML text hero + Blender model + Three.js below or beside it | A canvas as the main hero content |
| 2 | A custom, detailed software-architecture model | Blender (script-built) | Spline AI generation |
| 3 | Scroll-triggered animation | Website: CSS + IntersectionObserver. Lab: Motion whileInView | Adding React or GSAP to the website just for this |
| 4 | A button that changes with student progress | Lab: CSS or Motion; Rive if it has several illustrated states | 3D |
| 5 | Student rotates and explores a 3D database architecture | Blender + React Three Fiber (lab, Guided Simulation) | Spline embed in the lab |
| 6 | Code editor and terminal interface | The existing Monaco editor + Pyodide + server grader | Any 3D or animation tool |
| 7 | Animation when the practical exam is passed | Rive (or Motion) wired to the real exam result | Building it before the exam exists |
| 8 | A slow 3D scene on student laptops | gltf-transform + device gates + frameloop="demand" | Buying a bigger plan |
| 9 | Change a visual component across the whole app | Design tokens in CSS + Claude Code in one PR | Editing each page by hand |
| 10 | Animation responding to live grading results | Rive data binding or Motion, driven by submission status | Polling extra APIs for animation |

## 1. An impressive 3D hero section

Recommended. HTML headline and buttons as the hero (this is the LCP element), with a Blender model loaded by Three.js after the page is visible.

Action sequence.

- Write the hero text and buttons first. They must load instantly.

- Brief and build the model in Blender (software-engineering subject, not a brain or sphere).

- Compress with gltf-transform meshopt; make a WebP poster.

- Show the poster in the hero; load Three.js by import() after the hero is visible and only on capable desktops.

- Measure LCP: it must still be the text or poster.

Expected output. A fast hero that looks premium on every device and comes alive on desktops.

Reason. The website rule says the LCP element is "real HTML text or an optimised image. Never a canvas". A 3D-first hero would make the page slower and fail that rule.

## 2. A custom, detailed software-architecture model

Recommended. Blender, built by a Claude-written Python script, the same way as ai_ml_pipeline.py.

Action sequence.

- Write a brief: components (API gateway, services, queue, database, cache), connections, camera angle, palette from nn_style.py.

- Claude Code writes tools/blender/<asset>.py with one named object per component.

- Run headless; review preview.png.

- Iterate on the script until approved.

- Export, compress, poster, manifest.

Expected output. A precise, rebuildable model whose parts code can animate individually.

Reason. Engineering diagrams need exact structure and labels. AI 3D generators produce one fused mesh from a prompt and cannot guarantee correct structure (Spline's AI generation works from text or a single image: docs).

## 3. Scroll-triggered animation

Recommended. Website: CSS transitions triggered by an IntersectionObserver class toggle (the site already uses vanilla JS). Lab: Motion whileInView with viewport={{ once: true }}.

Action sequence.

- Decide which single element animates (website rule: one signature scroll-drawn line; everything else quiet; no fade-and-slide-up on every section).

- Website: add a class when the element enters the viewport; CSS animates it inside @media (prefers-reduced-motion: no-preference).

- Lab: wrap in m.div with whileInView.

- Test with reduced motion.

Expected output. One meaningful scroll moment, not a page full of effects.

Reason. Adding React or a large animation library to a static site costs JavaScript budget (≤ 100 KB home page) for an effect CSS can do.

## 4. A button that changes with student progress

Recommended. Lab only. CSS or Motion for colour, fill and width changes. Rive only if the button has illustrated states (for example a mascot that grows).

Action sequence.

- Define states from real data (for example, lessons completed out of total from the progress API).

- Style each state in CSS using Cortex tokens.

- If movement is needed, Motion animates width or a progress bar with transform: scaleX.

- Text always says the progress ("3 of 8 sections done").

Expected output. A button whose look and label match progress, readable without animation.

Reason. Simple state changes do not need a design tool. Rive adds a file, a runtime and a paid plan to remove the splash screen.

## 5. Student rotates and explores a 3D database architecture

Recommended. Blender model + React Three Fiber in the lab, as part of a future Guided Simulation.

Action sequence.

- Owner approves a Guided Simulation spec (it is missing today; the lab rule says never expand scope without approval).

- Build the model in Blender with named parts (tables, indexes, replicas).

- Compress; place in frontend/public/models/.

- Claude Code builds ArchitectureExplorer with useGLTF, OrbitControls, frameloop="demand", loaded with React.lazy.

- Every 3D fact also appears as text next to the canvas (keyboard and screen-reader users).

- Wire the highlighted part to the lesson step from timeline.ts.

Expected output. An optional, rotatable model that helps understanding and never blocks the lesson.

Reason. This is genuinely educational 3D tied to app state, which is what React Three Fiber is for. A Spline embed cannot easily follow lesson state from our code.

## 6. Code editor and terminal interface

Recommended. The existing stack: @monaco-editor/react 4.7 (with its plain-text fallback), Pyodide in a web worker for practice runs, and the server-side grader. No 3D tool and no animation tool.

Action sequence.

- Lazy-load Monaco (currently bundled eagerly in the lab route).

- Verify Monaco and Pyodide CDN loading in the live app, including the fallback.

- Keep the terminal output as text; never render student output as HTML (lab rule).

- Test keyboard use inside and out of the editor.

Expected output. A fast, reliable editor and output panel.

Reason. The editor is the product. Decoration here only adds risk.

## 7. Animation when the practical exam is passed

Recommended. Rive grade badge (or Motion if a simple effect is enough), triggered by the real, server-confirmed exam result.

Action sequence.

- Wait: the real Practical Exam does not exist yet (only an exit_check multiple-choice section). It needs owner approval and its own spec.

- When it exists, add an exam result status to the component contract.

- Add a status = "exam_passed" state to the Rive file.

- Trigger it only after the server confirms the pass.

- Show the text result first; the animation is a bonus.

Expected output. A short, dignified celebration that cannot fire on a client-side guess.

Reason. Scores and completion are server-authoritative (lab rule). Animation must follow the server, never lead it.

## 8. A slow 3D scene on student laptops

Recommended. Optimise the asset and the runtime before anything else.

Action sequence.

- Measure: Chrome Performance panel with 4× CPU slowdown; note frame rate and long tasks.

- gltf-transform inspect; reduce triangles (simplify or Blender Decimate); resize textures to 1024; meshopt.

- Cap DPR at 1.75 (or dpr={[1, 1.5]} in R3F); use frameloop="demand".

- Pause when off-screen or tab hidden.

- Fewer lights; no real-time shadows; use the environment map.

- Gate by device (cores, memory, Save-Data, reduced motion), with a poster fallback.

- Re-measure.

Expected output. Smooth interaction on a 4-core laptop, or a poster where that is not possible.

Reason. Most 3D slowness comes from too many pixels, too much geometry or an always-running loop. Paid plans do not fix any of these.

## 9. Change a visual component across the whole app

Recommended. Change the design token, then let Claude Code update every use in one reviewed pull request.

Action sequence.

- Website: tokens in tools/preview-gen/site.css. Lab: tokens in frontend/src/styles.css (after the DESIGN_SYSTEM.md conflict is resolved).

- Ask Claude Code, in plan mode, to list every place the component or token is used.

- Change the token or the single shared component.

- Screenshots of every affected page before and after.

- Contrast re-checked.

Expected output. One consistent change everywhere, visible in one PR.

Reason. Tokens exist so a change happens once. Editing pages one by one creates drift.

## 10. Animation responding to live grading results

Recommended. Rive data binding (illustrated feedback) or Motion (panel and badge motion), driven by the submission status the lab already receives.

Action sequence.

- Map statuses: queued/running → waiting; passed → success; failed → try again; runtime_error/timeout → check your code; error/expired/cancelled → platform problem (show help text, no "you failed" animation).

- Map timeline phases: awaiting_grading → waiting; showing_remediation → try again; completed → lesson done.

- Feed the status into GradeBadge (Part 2, section E).

- No extra network requests for animation.

- Text in ResultPanel stays the source of truth.

Expected output. Feedback that feels alive and is always accurate.

Reason. The data already exists in the app. Platform faults must not look like the student's mistake.

# 7. Production QA checklist

Nothing goes live until this checklist has been run and the numbers written down. Measure, don't claim. "It feels fast" is not a result. A result is a number, a screenshot or a test report, with the date and the device or profile used.

## Targets

| Metric | Google "good" threshold | Our internal target (website CLAUDE.md) | How to measure |
| --- | --- | --- | --- |
| Largest Contentful Paint (LCP) | ≤ 2.5 s | ≤ 1.8 s on throttled mid-range Android | Lighthouse mobile; field data later |
| Interaction to Next Paint (INP) | ≤ 200 ms | ≤ 150 ms | Field data (Vercel Speed Insights or Chrome UX report); lab proxy: Total Blocking Time |
| Cumulative Layout Shift (CLS) | ≤ 0.1 | ≤ 0.05 | Lighthouse; Playwright layout-shift observer |
| Lighthouse scores | — | ≥ 95 Performance, Accessibility, Best Practices, SEO (mobile) | Lighthouse |
| Home page JS before interaction | — | ≤ 100 KB gzip | Build output; network panel |

Google's thresholds are measured at the 75th percentile of page loads, separately for mobile and desktop (web.dev: Web Vitals). Lighthouse is a lab test on one simulated device. Treat it as a warning light; real visitors decide the final numbers.

The lab's own targets are not in its CLAUDE.md. Suggested workflow: use the same internal targets for lab pages that students open often (dashboard, lecture page), and measure the exercise page separately because Monaco is heavy.

## 1. Performance

- Lighthouse mobile and desktop on home, one program page, and (lab) dashboard, lecture and exercise pages

- LCP element identified in the report is text or an image, never a canvas

- JS transferred before interaction recorded per page

- 3D bundles (aiml3d.js, NN-Bot) not requested before intersection

- Three.js downloaded once even when two 3D objects are on the page

- Fonts self-hosted and preloaded only where used

- Images have width and height (prevents CLS)

- Results saved in the PR with date and profile

## 2. Slow network

- Chrome DevTools "Slow 4G" (or Lighthouse mobile throttling): page usable before 3D arrives

- Poster visible while the GLB downloads

- Save-Data header on: no 3D requested

- Lab: Monaco slow or failing → plain-text fallback appears

- Lab: Pyodide CDN slow → clear "loading Python" message; grading still possible through the server

## 3. Low-end laptops

- CPU 4× slowdown: scrolling smooth; no long tasks over 200 ms caused by 3D

- A real 4-core, 4 GB laptop if you have one (gates should show the poster)

- Fan and battery: render loops pause off-screen and when the tab is hidden

- Device pixel ratio capped (1.75 website)

## 4. Keyboard navigation

- Tab through every page: visible focus on every link and button

- NN-Bot: its bubble links are reachable and readable; the bot itself does not trap focus; it can be dismissed

- Lab: skip link works; focus moves sensibly after route changes and after a result appears

- Monaco: Tab behaviour documented for students (Monaco captures Tab; check that a keyboard user can leave the editor)

- 3D explorer (future): rotation also possible with buttons or keys, and all facts available in text

## 5. Reduced motion

- Run Playwright with reducedMotion: 'reduce'

- Website: no WebGL requested; posters shown; scroll line static or simple

- Lab: Motion animations reduced (MotionConfig reducedMotion="user"); Rive replaced by a still image

- No information is only available through motion

## 6. Loading and error states

- Every 3D or Rive component has a loading state (poster) and an error state (poster stays; no broken box)

- Block the GLB request in DevTools: page still complete

- Block the .riv request: result text still shows

- WebGL disabled (--disable-webgl or blocklisted GPU): poster

- Lab grader down: npm run e2e:grader-down passes

## 7. 3D asset loading

- Each GLB within its size budget (manifest)

- gltf-transform inspect output saved for new assets

- Correct decoder (meshopt) configured

- Model scale and colours match the poster

- Animations play; NN-Bot crossfades without popping

- Cache: versioned file names (-v02) so visitors get the new file

## 8. Animation smoothness

- Performance panel recording during animation: frames mostly under 16 ms on desktop

- Only transform and opacity animated in CSS and Motion

- No element animated by two systems at once

- No animation longer than 1 s in the lab interface

## 9. Stability

- Leave a page with 3D open for 10 minutes: memory steady (DevTools Memory)

- Navigate away and back in the lab: R3F and Rive instances cleaned up (no growing canvas count)

- No console errors on any tested page

- WebGL context loss handled (poster returns)

## 10. Lab regression

Run the lab's existing CI steps locally or confirm they are green on the PR:

# frontend

cd frontend

npm run lint && npm run typecheck && npm test && npm run build

npm run test:ui          # Playwright UI tests with axe

# backend and grader run in CI: gitleaks, ruff + pytest, grader docker + pytest

- All existing tests pass before and after the change (record both)

- New tests added for new behaviour (lab rule)

- Lecture timeline tests (timeline.test.ts) unchanged and passing

- ResultPanel.test.tsx passing; result text unchanged

- Hints still revealed one at a time from the server

- No student output rendered as HTML

- Auth, MFA and RLS untouched by visual PRs

## 11. Accessibility

- axe-core: zero serious or critical issues

- Contrast ≥ 4.5:1 for text, ≥ 3:1 for large text and interface parts

- Canvas elements aria-hidden="true" with the same information in text

- Touch targets ≥ 44 px (website rule)

## 12. Website-specific

- No prices anywhere

- Banned visuals absent (purple or blue gradients, glassmorphism blobs, particle or neural backgrounds, brain imagery)

- Each page: unique title, meta description, canonical, JSON-LD validates

- Sitemap, robots and llms.txt regenerated by build.py

- IndexNow ping after deploy

## The QA report

Save one short report per release:

Release: website 2026-10-xx, branch feat/nn-bot

Tested on: Lighthouse 12 (mobile, simulated), Playwright Chromium + SwiftShader, Windows laptop 4-core

Home: LCP 1.6 s, CLS 0.01, TBT 90 ms, JS before interaction 78 KB gzip

NN-Bot GLB: 362 KB; loads after intersection; skipped with reduced motion (screenshot attached)

Not tested: real Android device; Safari

The numbers above are an example layout, not real results.

# 8. Cost breakdown in INR

This part lists what each tool and service costs, in Indian rupees. The short answer: the tools needed today cost nothing extra. The real running costs are hosting (Vercel Pro), the database (Supabase) and the grader server (AWS EC2). Spline and Rive are optional and should be bought only when a specific need appears.

## How the numbers were worked out

- Prices were read from each company's official pricing page on 15 October 2026 (links in each row and in the sources log in the README).

- Exchange rate: 1 USD = ₹95.16 (European Central Bank reference data via frankfurter.dev, 14 October 2026; a second source showed ₹95.25 on 15 October). Rupee figures are rounded to the nearest rupee.

- Your bank will use its own rate and may add a foreign-transaction mark-up (often a few per cent; unverified, check your card terms).

- GST. Foreign online services sold to an unregistered Indian buyer generally carry 18% IGST charged by the provider; a GST-registered business usually pays it under reverse charge and may claim input credit. This comes from secondary sources (Treelife, xflowpay), not from the government notification itself. Confirm with your chartered accountant. The "with 18% GST" column assumes GST applies and is not recovered.

- Vercel states its prices "exclude value-added tax (VAT), goods and services tax (GST), and other applicable taxes" (Pro plan docs).

## 1. Free tools (₹0)

| Tool | Licence or plan | What you get free | Source |
| --- | --- | --- | --- |
| Blender 5.1 | GPL | Everything, including commercial use; you own what you make | blender.org licence |
| Three.js | MIT | Full library | GitHub |
| React Three Fiber + drei | MIT (unverified for drei; check its GitHub) | Full library | R3F docs |
| Motion for React | MIT | Full library (Motion+ is a separate paid tier we do not need) | GitHub |
| Rive runtime (rive-react) | MIT | Playing .riv files in the lab | GitHub |
| glTF Transform, gltfjsx | Open source (unverified exact licences) | Compression and conversion | gltf-transform.dev, gltfjsx |
| Playwright, axe-core, Lighthouse | Open source | Testing | already in use |
| Spline Free | Free plan | Learning; web exports carry a watermark; limited files; no AI | spline.design/pricing |
| Rive Free | Free plan | Learning; .riv exports play a Rive splash screen; 3 collaborative files | rive.app/pricing |

## 2. Paid design-tool subscriptions (optional)

| Plan | USD | ₹ (before GST) | ₹ with 18% GST | What the money buys | Source |
| --- | --- | --- | --- | --- | --- |
| Spline Hobby, yearly | $12 per seat per month ($144 per year) | ₹1,142 per month (₹13,703 per year) | ₹1,347 per month (₹16,170 per year) | No watermark on web exports (2D embeds still watermarked); unlimited files; AI features with 2,000 credits per month | Spline pricing |
| Spline Hobby, monthly | $15 per seat per month | ₹1,427 | ₹1,684 | Same | same |
| Spline Pro, yearly | $25 per seat per month ($300 per year) | ₹2,379 per month (₹28,548 per year) | ₹2,807 per month (₹33,687 per year) | Adds code-export download, video export, 3,000 AI credits, "Color & Texture" glTF export | same |
| Spline Pro, monthly | $30 per seat per month | ₹2,855 | ₹3,369 | Same | same |
| Spline Max, yearly | $60 per seat per month | ₹5,710 | ₹6,737 | 10,000 AI credits, priority support | same |
| Rive Cadet | $9 per seat per month | ₹856 | ₹1,011 | Export .riv without the splash screen; unlimited files; up to 3 seats | Rive pricing |
| Rive Voyager | $32 per seat per month | ₹3,045 | ₹3,593 | Libraries, embed URL hosting, bring-your-own agent key | same |

Rive's page has a yearly/monthly switch but showed one price per plan when checked. Whether $9 and $32 are the yearly-billed rates is unverified; confirm at checkout.

Spline's self-hosted export (bundling the runtime yourself) is an Enterprise feature with custom pricing (self-hosted export).

## 3. Hosting and running costs (needed regardless of design tools)

| Service | Plan | USD per month | ₹ per month (before GST) | ₹ with 18% GST | Notes | Source |
| --- | --- | --- | --- | --- | --- | --- |
| Vercel (website + lab) | Hobby | $0 | ₹0 | ₹0 | "Restricted to non-commercial personal use only." Advertising a product or service counts as commercial. Not suitable for NeuroNetworks AI Ed. | Fair use |
| Vercel (website + lab) | Pro | $20 platform fee (1 deploying seat, $20 usage credit) | ₹1,903 | ₹2,246 | Extra deploying seats $20 each; viewer seats free; usage beyond the credit billed on demand; default spend alert at $200 | Pro plan |
| Supabase | Free | $0 | ₹0 | ₹0 | 500 MB database, 50,000 MAU, 5 GB egress, paused after 1 week of inactivity, 2 active projects | Supabase pricing |
| Supabase | Pro | from $25 | ₹2,379 | ₹2,807 | 8 GB disk, 100,000 MAU, 250 GB egress, $10 compute credit, never paused | same |
| AWS EC2 grader (Mumbai) | t4g.small on demand, 730 h | $8.18 | ₹778 | ₹918 | $0.0112 per hour. ARM (Graviton): grader Docker image must be built for arm64 | AWS price list, ap-south-1 |
| AWS EC2 grader (Mumbai) | t3.small on demand, 730 h | $16.35 | ₹1,556 | ₹1,836 | $0.0224 per hour, x86 | same |
| AWS EBS storage | gp3, 20 GB | $1.82 | ₹174 | ₹205 | $0.0912 per GB-month | same |
| AWS public IPv4 | 1 address, 730 h | $3.65 | ₹347 | ₹410 | $0.005 per hour, in use or idle | VPC pricing |

Grader server, typical total: t4g.small + 20 GB gp3 + one public IPv4 ≈ $13.65 ≈ ₹1,299 per month before GST (₹1,533 with 18%). With t3.small instead ≈ $21.82 ≈ ₹2,077. Data transfer out of AWS is extra and depends on use (not calculated). We do not know which instance type the grader uses today; check the AWS console.

Free tier. New AWS accounts can receive up to $200 in credits; on the free plan the account closes after 6 months or when credits run out (aws.amazon.com/free). The page does not say which EC2 instance hours are free, so do not budget on it (unverified).

Supabase Free pausing matters: if the lab has no activity for a week, the database pauses. For a product students rely on, Pro is the safer choice once you have real students. Phone MFA would be an extra $75 per month on Pro; the lab uses MFA (aal2), and basic MFA is included on both plans (pricing). Check which MFA factor the lab uses before assuming no extra cost.

## 4. One-time asset production

| Item | Cost | Notes |
| --- | --- | --- |
| 11 program models + NN-Bot, script-built in Blender by Claude Code | ₹0 extra | Uses Claude Max time you already pay for, plus your review time |
| A freelance 3D artist (if you want hand-sculpted work) | Not estimated | Get quotes; insist on .blend source files being delivered, not only GLB |
| Rive grade badge | ₹0 to design on Free; ₹856 for one month of Cadet to export without splash | Buy one month when ready to ship; cancel after if no more changes (check cancellation terms) |
| Spline scene | ₹0 on Free (watermarked); ₹1,142 to ₹2,855 per month to remove watermark or download code | Only if you decide you want to design scenes yourself |

## 5. Potential API and runtime charges

| Item | When it costs money | Current exposure |
| --- | --- | --- |
| Spline AI credits | Paid Spline plans include monthly credits; heavy use may need more | ₹0 if Spline is not used |
| Rive Agent credits | Voyager adds $20 per seat for monthly agent credits | ₹0 unless Voyager |
| Spline-hosted scenes | Loading scenes from Spline's servers; no runtime fee is listed on the pricing page | Unverified whether high traffic has limits |
| Vercel usage beyond $20 credit | Bandwidth, function invocations (lab FastAPI), image optimisation | Set a spend limit in Vercel |
| Supabase overage on Pro | Over 8 GB disk, 100,000 MAU, 250 GB egress | Low at launch |
| CDN downloads of Pyodide and Monaco | Free public CDNs today | No cost; reliability risk (see roadmap) |

## 6. Recommended smallest practical stack

| Need | Tool | Monthly cost |
| --- | --- | --- |
| Website 3D (cards, NN-Bot) | Blender + Three.js + gltf-transform | ₹0 |
| Lab interface motion | Motion for React | ₹0 |
| Lab feedback animation (later) | Rive Free to design; one month of Cadet to ship | ₹0, then about ₹856 once |
| Lab educational 3D (future Guided Simulation) | React Three Fiber | ₹0 |
| Code, tests, screenshots | Claude Code (Claude Max) | Already paid |
| Hosting | Vercel Pro | ₹1,903 (+GST) |
| Database and auth | Supabase Free now; Pro when students depend on it | ₹0 → ₹2,379 (+GST) |
| Grader | AWS EC2 t4g.small or similar | about ₹1,299 (+GST) |

New monthly spend for the visual work in this manual: ₹0. Spline and Rive are bought only when a concrete need appears.

Running costs that exist anyway: about ₹3,200 per month before GST with Supabase Free (Vercel Pro ₹1,903 + grader ₹1,299), or about ₹5,580 with Supabase Pro.

## 7. Total cost of ownership note

Claude Max is already owned and excluded above. For a full picture: Max is listed "from $100" per month (₹9,516 before GST) (claude.com/pricing), and the page states "Claude Code is included in all paid plans." With Max, Vercel Pro, Supabase Pro and the grader, the whole operation is roughly ₹15,100 per month before GST at today's rate, or about ₹17,800 with 18% GST if none of it is recovered. Your own time reviewing work is the largest hidden cost.

# 9. Claude Code operating instructions

This part explains how to use Claude Code to run the whole workflow without damaging features that already work. You do not need to read code. You need to ask for a plan, read it, approve it, look at screenshots and the preview link, and say yes or no.

## The ten rules

- Plan mode first. Start with claude --permission-mode plan, or press Shift+Tab until the status bar shows plan mode. Claude reads and proposes; it edits nothing until you approve (Claude Code docs).

- Read the rules every time. Each repo has a CLAUDE.md and an AGENTS.md. Ask Claude Code to read both before planning. Where they conflict with this manual, the repo rule wins until you change it.

- One small branch per change. One asset, one component or one fix per pull request. Never "redo the homepage".

- Tests before and after. Claude Code runs the existing tests before touching anything. If they already fail, it stops and tells you.

- Screenshots for you. Every visual change comes with Playwright screenshots at 390×844 (phone) and 1440×900 (laptop), before and after.

- Manifest in the same PR. Any asset change updates asset-manifest.json.

- Never rebuild working features. Improve in place. If Claude Code proposes replacing something that works (the AI/ML card loader, the lecture timeline, the grader flow), ask why and say no unless the reason is strong.

- No new dependencies without a reason. The PR description must say what was added, why, and how much it adds to the download size.

- No deploys or pushes to main without you. Claude Code opens a PR; you merge.

- Honest reports. Every summary lists what was run, the results, and what was not run.

## Repo-specific rules Claude Code must respect

### Website (huss2003/NeuroNetwrks.com)

- No prices anywhere. CTAs "Apply" and "Talk to us".

- WCAG 2.2 AA; respect prefers-reduced-motion.

- LCP element is HTML text or an optimised image, never a canvas.

- WebGL loads by dynamic import() after intersection, with a poster fallback.

- Home page JavaScript ≤ 100 KB gzip before interaction.

- Banned visuals: purple or blue gradients, glassmorphism blobs, particle or neural-network backgrounds, brain imagery.

- Approved WebGL objects: the AI/ML card and NN-Bot only.

- Known gap: the website CLAUDE.md describes an Astro + Cloudflare stack and "one WebGL object maximum", but the live site is the Python generator on Vercel with two approved WebGL objects. Ask Claude Code to propose a CLAUDE.md update for your approval before Phase 4 continues.

### Lab (huss2003/Neuromind-lab)

- "Never expand scope without approval."

- "If docs conflict, stop and report the conflict; do not silently choose." (The DESIGN_SYSTEM.md versus styles.css conflict is one.)

- "Never render student output as HTML."

- Add or update tests with each behaviour change; never weaken tests to get a green build.

- "Never add paid hosting, Redis, paid AI APIs or GPU infrastructure without approval." Treat paid design-tool plans the same way.

- Scores and completion stay server-authoritative.

## The standard session, step by step

- Open the repo folder in a terminal. Run git status (or ask Claude Code to) and make sure there are no surprise changes. In the website repo today, some new Blender scripts are untracked; decide whether they belong in the next commit.

- Start claude --permission-mode plan.

- Paste the task prompt (examples below).

- Read the plan. Check: files touched, files not touched, tests, screenshots, risks.

- Approve. Claude Code creates a branch, works, tests and opens a PR.

- Open the Vercel preview. Check on your phone and laptop.

- Ask follow-up questions in plain language.

- Merge, or ask for changes.

- After merging, ask Claude Code to confirm the live site and run the smoke test.

## Example prompts

### Start of any session

Read CLAUDE.md and AGENTS.md in this repo and docs/workflow/README.md.

Summarise in five bullet points the rules that apply to visual and 3D work.

Then wait for my task. Do not edit anything.

### New Blender asset (website)

Plan only. Build the "data-science-pipeline" program model using the same approach

as tools/blender/ai_ml_pipeline.py and the palette in tools/blender/nn_style.py.

Subject: data flowing from sources to a warehouse to a notebook and a chart.

No brains, glowing spheres, particles or gradients. Every part a separately named object.

Output to docs/3d/data-science-pipeline/ (.blend, .glb, transparent preview.png).

Budget: compressed GLB ≤ 300 KB. Add a manifest entry with ownerApproved false.

Do not change any page yet. Show me preview.png when done.

### Add NN-Bot to the website

Plan only. Add NN-Bot (docs/3d/nn-bot/nn-bot-v03.glb) to the site as described in

docs/workflow/04-implementation-roadmap.md phase 4. Reuse the Three.js chunk and device

gates from aiml3d.src.js and site.js. Desktop only. Clicking plays Wave and shows an HTML

bubble with "Explore programs" and "Talk to us" links. Respect quantised node scale.

List: files to change, size impact on home page JS, tests and screenshots you will produce.

### Lab: lazy-load Monaco first

Plan only. In the lab frontend, Monaco is bundled eagerly in the lab route. Propose the

smallest change to lazy-load it with React.lazy and Suspense, keeping the plain-text

fallback. Run lint, typecheck, vitest, build and test:ui before and after. Report the

bundle size of the lab route before and after. Do not change grading or the timeline.

### Lab: add Motion for React

Plan only. Add the "motion" package to frontend. Use LazyMotion with domAnimation and

MotionConfig reducedMotion="user" around the routed content in AppShell, keeping the skip

link and #main focus target. Animate only: route change (200 ms fade) and ResultPanel

entrance. Do not change ResultPanel text, structure or role="status". Add tests.

Report bundle size change.

### Lab: Rive grade badge

Plan only. I have exported frontend/public/rive/grade-badge-v01.riv with state machine

"Result" and view model properties status (string) and celebrate (trigger).

Build GradeBadge per the contract in docs/workflow/02-integration-guide.md section G,

using Rive data binding (not the deprecated inputs API). Verify the current hook names

against rive.app/docs before coding. Decorative only, aria-hidden, still image for reduced

motion. Platform-fault statuses (error, expired, cancelled) must not show a failure animation.

### Debugging a slow 3D scene

The NN-Bot page feels slow on my laptop. Do not change anything yet. Measure with a

Performance trace at 4x CPU slowdown, run gltf-transform inspect on the GLB, and tell

me in plain language the top three causes with numbers. Then propose fixes in order of

impact, smallest change first.

### Visual refinement with screenshots

Take Playwright screenshots of the home page at 390x844 and 1440x900, with and without

reduced motion. Compare against the previous screenshots in the PR. Point out anything

that looks broken, crowded or off-brand, and anything that uses a banned visual.

Do not edit; report only.

## The verification checklist Claude Code must complete

Copy this into every PR description:

- [ ] Read CLAUDE.md and AGENTS.md

- [ ] Tests run before change: <command> -> <result>

- [ ] Tests run after change: <command> -> <result>

- [ ] New tests added: <files>

- [ ] Screenshots 390x844 and 1440x900 attached (and reduced-motion variant)

- [ ] Lighthouse mobile: Perf/A11y/BP/SEO = __/__/__/__, LCP __ s, CLS __

- [ ] JS size change: __ KB gzip

- [ ] axe: __ serious/critical issues

- [ ] Manifest updated

- [ ] Files changed outside the task: none (or listed with reason)

- [ ] Not tested: <list>

## Warning signs: stop and ask

- The plan touches authentication, database migrations, RLS, grading or the grader worker for a visual task.

- The plan deletes or renames existing assets or object names.

- A new dependency over 50 KB gzip.

- "I'll refactor X while I'm here."

- Tests were skipped, weakened or marked as expected failures.

- Claude Code says a feature works but shows no command output.

## Tools Claude Code can use, and what still needs you

| Task | Claude Code alone | Needs you |
| --- | --- | --- |
| Write Blender scripts and run Blender headless | Yes | Approve the preview image |
| Compress GLBs, bundle JS | Yes | — |
| Export from Spline or Rive editors | No (Spline's MCP server is an experimental exception; untested by us) | Click Export, save the file |
| Buy or upgrade any plan | No | Always you |
| Vercel deploy | Can run the CLI when you ask | Approve the merge and deploy |
| AWS, Supabase dashboards | Only with credentials you deliberately give; avoid | You, in the dashboard |

# 10. Final end-to-end checklist

One list, from idea to a deployed website and lab. Tick each box in order. If a box cannot be ticked, stop and fix it, or write down why it is being skipped and who approved that.

## A. Before anything starts

- Owner decision: DESIGN_SYSTEM.md versus styles.css tokens for the lab

- Owner decision: keep "NeuroMind Lab" as the lab product name

- Website CLAUDE.md updated to match the real stack and the two approved WebGL objects

- Vercel team on Pro (commercial use)

- Baseline Lighthouse and test results saved for both projects

- asset-manifest.json created

## B. Concept

- One sentence: what the visual is for and who it helps

- Which page or lab screen; desktop only or all devices

- Subject is a software-engineering concept (modules, APIs, databases, pipelines, terminals), not a brain, sphere, particles or gradient

- Decision matrix (Part 6) consulted; tool chosen

- For the lab: feature is in approved scope

## C. Brief

- Asset brief written (purpose, states, size budget, poster, banned visuals)

- Component contract written (props, events, loading, error, reduced motion, text alternative)

- Manifest entry added with ownerApproved: false

## D. Create the asset

- Blender: script or .blend saved as master, objects named, transforms applied, actions stashed

- Spline (if used): scene saved in your account; backup downloaded

- Rive (if used): state machine and view model names match the contract; backup downloaded

- Preview image reviewed and approved by you

## E. Export and optimise

- GLB exported with the settings in Part 2, section C

- gltf-transform inspect output saved

- Compressed with meshopt; size within budget

- WebP poster made; under 60 KB

- .riv or .splinecode exported with a version suffix

- Manifest updated with real sizes

## F. Integrate

- Branch created; plan approved in plan mode

- Existing tests run and passing before changes

- Poster renders first; 3D or animation loads later

- Device and reduced-motion gates in place

- Decoders configured (meshopt)

- Animations driven by real app state (lab), never deciding results

- Text alternative present for every canvas

- No element animated by two systems

## G. Test

- Unit and UI tests pass after changes; new tests added

- Lighthouse mobile and desktop recorded

- LCP ≤ 1.8 s target (≤ 2.5 s absolute limit), CLS ≤ 0.05, INP proxy acceptable

- Home JS before interaction ≤ 100 KB gzip

- Slow network, low-end CPU, Save-Data checked

- Keyboard-only run

- Reduced-motion run

- axe clean

- Error states: asset blocked, WebGL off, grader down

- Lab regression: timeline, ResultPanel, hints, MFA untouched

- Screenshots at 390×844 and 1440×900 reviewed by you

## H. Review

- PR description has the verification checklist filled in

- Files outside the task: none, or explained

- New dependencies justified with size

- Vercel preview checked on your own phone and laptop

- You approve and set ownerApproved: true in the manifest

## I. Release

- Merge

- Website: deploy with the Vercel CLI as today; lab: deploy through its pipeline

- Live smoke test passes (same Playwright test against the live URL)

- Website: sitemap, robots and llms.txt regenerated; IndexNow pinged

- Release note saved: what changed, numbers, rollback steps

## J. After release

- Vercel logs and analytics checked after 24 and 48 hours

- Field Web Vitals reviewed once enough visits exist

- Source files backed up (Blender in repo; Rive and Spline downloads)

- Prices in Part 8 re-checked before renewing any subscription

- Lessons learned added to this manual (new version, v02)

# Appendix: sources and verification log

Every price and tool-specific claim in this manual was checked against the pages below on 15 October 2026 unless stated. Prices change; re-check before buying.

### Pricing pages

| Source | What it verified |
| --- | --- |
| spline.design/pricing | Free $0; Hobby $15 per seat per month (monthly) or $12 (yearly, $144 per year); Pro $30 monthly or $25 yearly ($300 per year); Max $70 monthly or $60 yearly; Enterprise custom. Free web exports carry a watermark. Code export download from Pro; self-hosted export on Enterprise. AI credits per month: Hobby 2,000, Pro 3,000, Max 10,000. |
| rive.app/pricing | Free $0 (exports .riv with a Rive splash screen, 3 collaborative files); Cadet $9 per seat per month (export without splash screen, unlimited files, 3 seats maximum); Voyager $32 per seat per month; Enterprise $120 per seat per month for organisations with $10M+ annual revenue. The page has a yearly/monthly toggle but shows one price per plan, so whether $9 and $32 are yearly-billed rates is unverified. |
| vercel.com/pricing, Hobby plan docs, Pro plan docs, Fair use guidelines | Hobby free, "restricted to non-commercial personal use only"; "advertising the sale of a product or service" counts as commercial. Pro $20 per month platform fee with one deploying seat and $20 monthly usage credit; extra deploying seats $20 each; viewer seats free. Prices exclude GST. |
| supabase.com/pricing | Free $0: 500 MB database per project, 50,000 monthly active users, 5 GB egress, paused after 1 week of inactivity, 2 active projects. Pro from $25 per month: 8 GB disk, 100,000 MAU, 250 GB egress, $10 compute credit, never paused. Basic MFA included on both; phone MFA is a Pro add-on at $75 per month for the first project. |
| AWS EC2 price list, Asia Pacific (Mumbai) (file dated 12 Oct 2026) | On-demand Linux: t4g.small $0.0112 per hour; t3.small $0.0224; t3.micro $0.0112; t3.medium $0.0448. gp3 storage $0.0912 per GB-month. |
| aws.amazon.com/vpc/pricing | Public IPv4 address $0.005 per hour (in use or idle). |
| aws.amazon.com/free | New accounts: up to $200 credits, account closes after 6 months or when credits run out on the free plan. EC2 free hours for a specific instance type: not stated, unverified. |
| claude.com/pricing | Max "from $100" per month; "Claude Code is included in all paid plans." |
| api.frankfurter.dev (European Central Bank reference data), cross-checked with open.er-api.com | 1 USD = ₹95.16 on 14 October 2026 (ECB); ₹95.25 on 15 October 2026 (second source). This manual uses ₹95.16. Your card issuer's rate and forex mark-up will differ. |
| Treelife: OIDAR registration, xflowpay: OIDAR services | Secondary sources only: foreign online services sold to unregistered Indian buyers carry 18% IGST; GST-registered businesses pay under reverse charge. Confirm with your chartered accountant. |

### Tool documentation

| Source | What it verified |
| --- | --- |
| Spline: importing content | Imports OBJ, FBX, STL, GLTF, GLB, .spline, PNG, JPG, SVG (partial), MP4, MP3, WAV, Gaussian splats. |
| Spline: importing animated objects | FBX and GLB/GLTF with animations, including skeletal. One animation per file; add more with the "+" icon. |
| Spline: exporting as code | Targets: Vanilla JS, Three.js, React, Next.js, react-three-fiber. "Animations and events are only enabled when exporting to Vanilla js and React." Download to host yourself. |
| Spline: self-hosted export | Bundled ZIP of project, assets and runtime; Enterprise plan. |
| Spline: viewer | <spline-viewer> web component; lazy-loads by default; optional loading spinner and hint; logo toggle. |
| Spline: glTF/GLB export | Only colour layer of materials; basic textures; only position, rotation and scale animations; no states, events, interactivity, lighting or post-processing. "Color & Texture" option on Pro and Max. |
| Spline: optimisation | Fewer than 3 lights; 1 to 2 subdivision levels; geometry compression "Performance"; no more than 3 embeds per page. |
| Spline: AI 3D generation, AI agent | Text or image to 3D model using monthly AI credits on paid plans; in-editor AI agent edits scenes with normal undo history. |
| Spline: MCP server | Runs inside the Spline desktop app (macOS or Windows) on 127.0.0.1; lets Claude Code and other MCP clients inspect, edit and screenshot scenes; registers itself in ~/.claude.json; plan requirement not stated. |
| splinetool/react-spline README | @splinetool/react-spline + @splinetool/runtime; props scene, onLoad, renderOnDemand; event props such as onSplineMouseDown; findObjectByName, emitEvent; lazy loading with React.lazy; self-host the .splinecode file for CORS problems. |
| Rive: React runtime | npm i --save @rive-app/react-webgl2; useRive({ src, stateMachine, autoplay, autoBind }); container must have a size. |
| Rive: React data binding | useViewModel, useViewModelInstance, useViewModelInstanceBoolean/Number/String/Trigger. |
| Rive: React inputs (legacy) | "DEPRECATED: Use Data Binding instead of Inputs for controlling Rive animations." |
| Rive: choosing a renderer | @rive-app/react-webgl2 (Rive Renderer, highest fidelity), react-canvas (many instances, smaller), react-canvas-lite (smallest). |
| rive-react on GitHub | MIT licence. |
| Motion: installation | npm install motion; import from "motion/react"; React 18.2 or newer. |
| Motion: bundle size | motion component about 34 KB; m + LazyMotion about 4.6 KB initial, plus 15 KB (domAnimation) or 25 KB (domMax). |
| Motion: accessibility | <MotionConfig reducedMotion="user"> disables transform and layout animations for users who ask for reduced motion; useReducedMotion(). |
| Motion: scroll animations, AnimatePresence | whileInView + viewport={{ once: true }}; useScroll({ target, offset }); useTransform; AnimatePresence needs a unique key per child; mode="wait". |
| motiondivision/motion on GitHub | "Motion is MIT licensed." Motion+ is a separate paid tier. |
| React Three Fiber: installation | @react-three/fiber@9 pairs with React 19; Vite works without extra config. |
| drei: useGLTF | useGLTF(path, useDraco = true, useMeshOpt = true); useGLTF.preload(url). |
| gltfjsx on GitHub | npx gltfjsx model.glb; --transform, --types, --resolution (default 1024), --format (default webp), --keepnames. |
| glTF Transform CLI | optimize, inspect, meshopt, draco, resize, webp, etc1s, uastc, dedup, prune, simplify. |
| Three.js GLTFLoader | setMeshoptDecoder needed for EXT_meshopt_compression; setDRACOLoader for Draco; setKTX2Loader for KTX2. |
| Three.js on GitHub | MIT licence. |
| Blender 5.1 manual: glTF 2.0 | Formats glTF Binary (.glb), Separate, Embedded; Include: Selected, Visible, Renderable Objects; "Y Up"; "Apply Modifiers"; Images: PNG, JPEG, WebP, None; Draco compression; Animation modes Actions, Active Actions merged, NLA Tracks, Scene; "Export Deformation Bones only"; "If you have multiple actions you want to export, make sure they are stashed!" |
| blender.org: licence | GPL; free for any purpose including commercial; "What you create with Blender is your sole property"; publicly shared Python scripts using the Blender API fall under GPL. |
| Claude Code: common workflows | Plan mode via claude --permission-mode plan or Shift+Tab; worktrees with claude --worktree; images and screenshots in the conversation; @ file references. |
| web.dev: Web Vitals | Good: LCP ≤ 2.5 s, INP ≤ 200 ms, CLS ≤ 0.1, at the 75th percentile, segmented by mobile and desktop. |

### Facts from the project itself

The audit facts (pipeline, file sizes, rules, lab architecture) come from the two repositories: huss2003/NeuroNetwrks.com (CLAUDE.md, tools/blender/, tools/preview-gen/, docs/3d/) and huss2003/Neuromind-lab (CLAUDE.md, frontend/package.json, frontend/src/features/lecture/timeline.ts, frontend/src/features/lab/ExerciseLab.tsx, frontend/src/styles.css).